CONSTRUCTION CONTRACT MODIFICATION

ITEM		1-C-MOD

DEPARTMENT OF GENERAL SERVICES	2100 Guilford Ave.

Baltimore, MD

ORIGINAL CONTRACT NO. AND TITLE	Project No. BB-621-003-001;

Phase I Addition to State Office-Building

No. 3

ADPICS NO: COB83348

ORIGINAL CONTRACT APPROVED 		9/20/2006 DGS/BPW Agenda, Item 31-C

CONTRACTOR					Tech Contracting Co., Inc.

Baltimore, MD

CONTRACT DESCRIPTION			Construction of an approximately 16,300 gsf addition to the existing building which houses the Office of Parole and Probation, Central Home Detention Unit and divisions of Department of Public Safety and Correctional Services. This project is phase I of a two phase project to fully renovate the 76 year old facility.

MODIFICATION DESCRIPTION		This modification is a credit to the State in the amount of eighty-seven thousand four-hundred and ninety-four dollars and ninety-eight cents ($87,494.98).

TERM OF ORIGINAL CONTRACT		3 Years from notice to proceed

(Both phases)

TERM OF MODIFICATION			N/A

AMOUNT OF ORIGINAL CONTRACT		$4,545,707.10

AMOUNT OF MODIFICATION			-$87,494.98 (Credit)

PRIOR MODIFICATIONS/OPTIONS		$262,767.68

REVISED TOTAL CONTRACT AMOUNT	$4,720,979.80

PERCENT +/- (THIS MODIFICATION)		(1.92%)

CONSTRUCTION CONTRACT MODIFICATION

ITEM		1-C-MOD (Cont.)

OVERALL PERCENT				3.85%

ORIGINAL MBE PARTICIPATION	29.9%

ORIGINAL PROCUREMENT METHOD	Competitive Sealed Bidding

REMARKS 						A credit is being issued for flooring and stair treads that were included in contract documents but the material was not used. This change order was a negotiated amount between the Contractor and DGS.

This credit to the contract is to delete the labor charges for the installation of the ceramic flooring and granite stair treads from the first and second floor stairs and landing that were not needed because the future tenant of the building was not known. The contract time will be unchanged.

FUND SOURCE					MCCBL 2006/Item# 010

(Addition to State Office Building -2100

Guilford Ave)

RESIDENT BUSINESS				Yes

TAX COMPLIANCE NO				09-3009-0111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

A/E SERVICE CONTRACT MODIFICATION

ITEM		2-AE-MOD

Department of Public Safety and	Maryland Correctional Training Center

Correctional Services			(MCTC)

Hagerstown, MD

Washington County

CONTRACT NO. & TITLE			Project No. KA-000-050-D01;

192 Cell Housing Unit and

Addition/Renovation of Support Spaces

ADPICS NO. COB70804

ORIGINAL CONTRACT APPROVED		Maryland Architect/Engineer Services Act

BPW/DGS Agenda 7/06/05, Item 3-AE

CONTRACTOR					Bushey Feight Morin Architects Inc.

Hagerstown, MD

CONTRACT DESCRIPTION			This project involves the preparation of detailed plans and specifications for the construction of a new 192 cell housing unit; a Commissary building, a Medical Building; demolition of two Quonset huts and renovation of two existing Quonset huts, one for programs and services and one for the future Maryland Correctional Enterprises Brush and Carton Shop.

MODIFICATION DESCRIPTION		This two part modification requests approval by the Board of Public Works for the following:  1) Retro-Active approval of Modification No. 1 approved by PSPRB on 10/27/2006 for zero additional dollars to the contract, but transferred $90,478.00 from Constructions Administration Funds to Additional Design efforts and

2) Modification #10 replaces these funds to the Construction Administration Fund. (See remarks below)

AMOUNT OF ORIGINAL CONTRACT		$1,517,669.00

AMOUNT OF MODIFICATION			$90,478.00

PRIOR MODIFICATIONS/OPTIONS		$173,088.00

REVISED TOTAL CONTRACT AMOUNT	$1,781,235.00

A/E SERVICE CONTRACT MODIFICATION

ITEM		2-AE-MOD (Cont.)

PERCENT +/- (THIS MODIFICATION)		5.96%

OVERALL PERCENT				17.37%

ORIGINAL MBE PARTICIPATION		28.8%

ORIGINAL PROCUREMENT METHOD	Maryland Architectural and Engineering

Services Act

REMARKS						The A/E Services approved under Modification No. 1 used Construction Administration Phase funds already in this A/E fee because the design funds appropriation was depleted of funds and the design work had to continue.  New funding is available now from the construction funds this year.

The total amount of $90,478.00 also includes related reimbursable funds listed below:

- $13,236.00 for Hazardous Material Survey at Quonset Huts No. 2 and No. 3 needed for the investigation of concealed field conditions related to hazardous materials abatement requirements on the entire correctional complex.

- $49,668.00 for Forest Conservation Plan for entire Hagerstown Correctional Complex.

- $27,574.00 for security enhancement to the 192 cell housing unit 10 year old prototype necessary to keep up with the current technology and to comply with the safety and security needs established at this Institution.

In accordance with the Annotated Code of Maryland, State Finance and Procurement, Section 11.205 (c) retroactive approval is requested for this contract modification for $90,478.00 since the Department of Public Safety and Correctional Services Agency and the Architect/Engineer, Bushey Feight Morin Architects acted in good faith, ratification of the contract modification would not undermine the purposes of Division II of State Finance and Procurement regulations, and the action of non-approval in the past by the BPW of the contract modification did not prevent substantial compliance with Division II of the Finance and Procurement Regulations.

FUND SOURCE					MCCBL 2008/Item 704, H8704

(Maryland Correctional Training Center 192

Cell Housing Unit) H8704

A/E SERVICE CONTRACT MODIFICATION

ITEM		2-AE-MOD (Cont.)

RESIDENT BUSINESS				Yes

TAX COMPLIANCE NO.				09-3008-0111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

MAINTENANCE CONTRACT

ITEM		3-M

DEPARTMENT OF HUMAN RESOURCES	Baltimore County Deptartment of Social

Services (BCDSS)

Baltimore, MD

CONTRACT NO. AND TITLE			Unarmed Uniformed Guard Services;

ADPICS NO. 001B0400136

DESCRIPTION					Approval is requested for a contract to provide unarmed uniformed guard services at the Baltimore County Department of Social Services’ Towson and Essex offices for a period of three (3) years.

PROCUREMENT METHOD	Competitive Sealed Bidding

(Small Business Reserve)

BIDS OR PROPOSALS				AMOUNT

IWG Protection Agency, Inc., Baltimore, MD	$229,975.05

Phoenix Technologies, LLC, Lorton, VA		$230,814.38

Triad Security Services, Inc., Silver Spring, MD	$232,493.03

Dunbar Guard Services, Baltimore, MD		$239,879.09

BTI Security, Silver Spring, MD			$243,404.25

Amazing Security & Investigations, LLC,		$245,250.77

Wheaton, MD

Safe Sites Security Co., Inc., Owings Mills, MD	$245,922.23

Graham Security Services, Glen Burnie, MD		$247,097.28

Integrity Security Services, Windsor Mill, MD	$28,067,028.00

AWARD						I.W.G. Protection Agency

Baltimore, MD

(MDOT certified MBE # 06-294 and Small

Business Reserve vendor #SB05-3469)

AMOUNT						$229,975.05

TERM						1/1/2010-12/31/2012

MBE PARTICIPATION				100%

MAINTENANCE CONTRACT

ITEM		3-M (Cont.)

PERFORMANCE BOND				None

HIRING AGREEMENT ELIGIBLE		Yes (1)

REMARKS						A notice of the availability of the Invitation For Bids (IFB) was advertised and bid on eMarylandmarketplace.com and the DGS Bid Board. This solicitation was advertised as a Small Business Reserve (SBR) procurement with a 10% MBE sub-goal. Nine (9) acceptable bids were received, four (4) of which were MBE firms. The recommended contractor, I.W.G. Protection Agency Inc. has been found responsive and responsible and has confirmed their bid.

This contract shall provide all labor, equipment and supplies necessary to perform the services specified in the solicitation. Unarmed guard services are to be provided on State workdays Monday through Friday during regular business hours from 8:00 a.m. to 4:30 p.m. except in the Towson office location where evening hours are also required Monday through Thursday until 9:00 p.m. The recommended awardee will provide the necessary personnel and any special equipment required to provide these services.

FUND SOURCES					DHR Operating Funds:

N03 10 G3010 0819 - $13,592.70

N03 10 G5000 0819 - $11,412.66

N03 10 G0010 0819 - $13,323.84

N03 11 G3010 0819 - $27,185.35

N03 11 G5000 0819 - $22,825.33

N03 11 G0010 0819 - $26,647.67

N03 12 G3010 0819 - $27,185.35

N03 12 G5000 0819 - $22,825.33

N03 12 G0010 0819 - $26,647.66

N03 13 G3010 0819 - $13,592.70

N03 13 G5000 0819 - $11,412.66

N03 13 G0010 0819 - $13,323.80

RESIDENT BUSINESS 				Yes

MAINTENANCE CONTRACT

ITEM		3-M (Cont.)

TAX COMPLIANCE NO.				09-2138-1111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

MAINTENANCE CONTRACT

ITEM		4-M

DEPARTMENT OF PUBLIC SAFETY		Hagerstown Correctional Complex

AND CORRECTIONAL SERVICES	Multiple Buildings

Hagerstown, MD

CONTRACT NO. AND TITLE			Project No. KB-000-061-001;

Replacement of Underground Storage Tanks

ADPICS NO. 001B0400345

DESCRIPTION					Contract approval is requested for provision of all labor, equipment, materials, and supplies necessary to replace selected Underground Storage Tanks (UST) at multiple buildings at the Hagerstown Correctional Complex.

PROCUREMENT METHOD			Competitive Sealed Bidding

BIDS OR PROPOSALS				AMOUNT

Subsurface Technologies, Inc.,			$348,100.00

Westminster, MD

Total Environmental Concepts, Inc.,			$411,020.00

Gaithersburg, MD

Commercial Fuel Systems, Inc., 			$506,854.00

Mount Airy, MD

Petroleum Services, Inc.,				$745,350.00

Baltimore, MD

AWARD						Subsurface Technologies, Inc.

Westminster, MD

AMOUNT						$348,100.00

TERM						120 Days from Notice to Proceed

MBE PARTICIPATION				20%

PERFORMANCE BOND				100% of Full Contract Amount

MAINTENANCE CONTRACT

ITEM		4-M (Cont.)

REMARKS						A notice of the availability of the Invitation For Bids (IFB) was advertised and bid on eMarylandmarketplace.com and the DGS Bid Board. The government estimate for this project was $516,136.00. Four (4) responsive and responsible bids were received for this solicitation. The recommended contractor has committed to achieving the 20% MBE goal assigned to this project.

This project requires the removal and replacement of four (4) Underground Storage Tanks.  A single 10,000 gallon underground storage tank will be removed and replaced at both the Harold E. Donnel Correctional Facility and at the Emergency Housing Unit Correctional Facility.  In addition, two 500 gallon underground storage tanks will be removed, and two 500 gallon above ground storage tanks will be installed at the Roxbury Training Academy Building.

FUND SOURCE					MCCBL 2008, Item# 013

(Underground heating oil storage tanks-

Statewide)

RESIDENT BUSINESS				Yes

TAX COMPLIANCE NO.				09-2720-0111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

MAINTENANCE CONTRACT

ITEM		5-M

DEPARTMENT OF GENERAL SERVICES	Arbutus-Catonsville District Court/Multi-

Service Center (DCMSC)

Catonsville, MD

CONTRACT NO. AND TITLE 			Unarmed Uniformed Guard Services;

ADPICS NO. 001B0400242

DESCRIPTION 					Approval requested for a contract to provide unarmed uniformed guard services at the Arbutus-Catonsville DCMSC located in Catonsville, MD.

PROCUREMENT METHOD			Competitive Sealed Bidding

(Small Business Reserve)

BIDS OR PROPOSALS				AMOUNT

I.W.G. Protection Agency, Inc., Baltimore, MD	$396,162.40

Phoenix Technologies, LLC., Lorton, VA		$402,328.60

Axiom Protective Services, Inc.,			$415,273.92

Landover Hills, MD

Dunbar Guard Services, Baltimore, MD		$425,282.12

Graham Security Services, Glen Burnie, MD		$427,653.04

Safe Sites Security Co. Inc., Owings Mills, MD	$434,338.20

American Security Company, Inc.,			$435,969.76

Upper Marlboro, MD

Commando K-9 Detectives, Inc., Laurel, MD	$439,858.48

Maryland Security Professionals,			$497,205.72

Annapolis, MD

AWARD						I.W.G. Protection Agency, Inc.

Baltimore, MD

(MDOT certified MBE # 06-294 and SBR vendor #SB05-3469)

AMOUNT						$396,162.40 (3 years)

TERM						12/1/2009-11/30/2012

MAINTENANCE CONTRACT

ITEM		5-M (Cont.)

MBE PARTICIPATION				100%

HIRING AGREEMENT ELIGIBLE		Yes (1)

PERFORMANCE BOND				None

REMARKS						A notice of the availability of the Small Business Reserve-Invitation for Bids (IFB) was advertised and on eMarylandmarketplace.com and the DGS Bid Board.  9 bids were received. There is a 10% MBE sub-goal for this contract. The recommended contractor, I.W.G Protection Agency, Inc., has been found responsive and responsible and has confirmed their bid.

The contractor shall provide all labor, supplies and equipment necessary to provide the unarmed uniformed guard service to this facility in strict conformance with the methods and conditions specified in the solicitation.

FUND SOURCE					DGS Operating Funds

H00 33461 0823

RESIDENT BUSINESS				Yes

TAX COMPLIANCE NO.				09-2634-1111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

MAINTENANCE CONTRACT

ITEM		6-M

DEPARTMENT OF GENERAL SERVICES	Hilton Heights Center

Baltimore, MD

CONTRACT NO. AND TITLE			Janitorial Services;

ADPICS NO. 001B0400173

DESCRIPTION					Approval requested for a contract to provide janitorial services at the Hilton Heights Center located at 500 & 530 North Hilton Street in Baltimore City.

PROCUREMENT METHOD			Preference Provider

(Certified Sheltered Workshop)

BIDS OR PROPOSALS				AMOUNT

ARC of Baltimore Inc., Baltimore, MD		$227,676.96

AWARD						ARC of Baltimore, Inc.

Baltimore, MD

TERM						12/1/2009-11/30/2012

AMOUNT	AMOUNT 						$227,676.96 (3 years)

MBE PARTICIPATION				100%

PERFORMANCE BOND				N/A

REMARKS						The Hilton Heights Center is a DGS managed facility where the following agencies are located:

Department of Social Services

500 North Hilton Street

Baltimore, MD 21229

Department of Juvenile Justice Services

530 North Hilton Street

Baltimore, MD  21229

MAINTENANCE CONTRACT

ITEM		6-M (Cont.)

ARC of Baltimore Inc. is a Certified Sheltered Workshop under the Maryland Rehabilitation and Employment Program pursuant to COMAR 21.11.05. Pricing for this contract was approved by the Pricing and Selection Committee on October 16, 2009.  Janitorial supplies in support of this contract are to be purchased from Blind Industries and Services of Maryland (BISM) to the extent they are available.

This contract shall provide for labor, equipment and supplies necessary to perform the daily, bi-weekly, monthly, quarterly and annual janitorial services for approximately 20,966 net cleanable square feet.

ARC of Baltimore Inc. is the incumbent contractor for this service and has been performing in compliance with the existing contract standards.

FUND SOURCE					DGS Operating Funds

H00 10 33459 0813

H00 11 33459 0813

H00 12 33459 0813

H00 13 33459 0813

RESIDENT BUSINESS				Yes

TAX COMPLIANCE NO				09-2408-1111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

GENERAL/MISCELLANEOUS

ITEM		7-GM

REFERENCE					In accordance with provisions of the State Finance and Procurement Article, Section 8-301, Annotated Code of Maryland, the Board of Public Works approval of the use of General Obligation Bond funding for the contract(s) noted below in the amount of $178,424.90

A.  Department of Public Safety and Correctional Services

Jessup Pre-Release Unit (J.P.R.U.)

Jessup, MD

DESCRIPTION					Contractor will provide all labor, materials, and equipment to make modifications to the bathrooms by removing walls and toilets, relocating the grab bar, and repairing the floor and walls as needed.  In the shower room, the contractor will install a new ADA approved sill, remove the tile and concrete as needed to level the floor, raise the drains, retile the floor, and replace the corner shower with a hand held diverter including a mixing valve and wall cover.

REMARKS						Construction estimate was $20,000.00. Contract Completion time is 30 Calendar Days.  DPSCS obtained the bids and forwarded documentation to DGS for processing.

CONTRACT NO. & TITLE 			Project No. KC-685-090-001;

ADA Bathroom Modifications

ADPICS NO. 001B0400346

PROCUREMENT METHOD			Small Procurement

BIDS OR PROPOSALS				AMOUNT

Mitchell Plumbing & Heating, Baltimore, MD 	$16,780.00

C&C Mechanical Contractors, Inc. Dunkirk, MD 	$20,300.00

Albrights Mechanical Services, Inc. Baltimore, MD 	$20,863.00

AWARD						Mitchell Plumbing & Heating, Inc.

Baltimore, MD

AMOUNT						$16,780.00

GENERAL/MISCELLANEOUS

ITEM		7-GM (Cont.)

FUND SOURCE					MCCBL 2008/Item# 006

(ADA Modifications Statewide)

B.  Department of Health and Mental Hygiene	Regional Institute for Children and

Adolescence (RICA)

Cheltenham, MD

DESCRIPTION					This project provides for engineering services for the site investigation, preparation of construction contract documents and all necessary reviews of the contract documents, bidding and construction administration services, including shop drawing review and approval, meetings and technical consultation for the removal and replacement of underground oil storage tanks at RICA - Cheltenham located in Southern Maryland.

REMARKS						An approved list of consultants was developed for DGS to provide mechanical, electrical and plumbing engineering services for construction projects through the Small Business Reserve (SBR) program.  Under this process individual contract awards may not exceed $25,000.00. Selected firms may be awarded more than one contract on a rotation basis.

CONTRACT NO. & TITLE			Project No. ME-496-100-001;

Removal and Disposal of One (1) 10,000-

Gallon, One (1) 1,000-Gallon and One (1)

550-Gallon Underground Tank; and Replace with One (1) 10,000-Gallon and One (1) 1,000-Gallon Above Ground Tank, at RICA Cheltenham, MD

ADPICS NO. 001B0400353

PROCUREMENT METHOD			Maryland Architectural and Engineering

Services Act

AWARD						A Squared Plus Engineering Support Group,

LLC., Hampstead, MD

(MDOT certified MBE #08-576)

AMOUNT						$14,189.90

GENERAL/MISCELLANEOUS

ITEM		7-GM (Cont.)

FUND SOURCE					MCCBL 2008/Item # 013,

(Underground Heating Oil Storage Tanks-

Statewide)

C.  Department of General Services		Woodstock Job Corps

DESCRIPTION					This project consists of cleaning the entire building of all smoke and fire damage, replacing all ceiling tiles throughout the building, repairing and painting all smoke and fire damaged walls, installing all new electrical wires, light fixtures and outlet boxes in the basement area that were damaged by the fire. Also included is the cleaning of the duct work to remove any smoke odor. Upon completion an air scrubber will be used to remove any remaining smoke odor throughout the building.

REMARKS						Four (4) bids were received for the subject project. In accordance with DGS-07-036-IQC, the Procurement Officer has reviewed and evaluated the bids and has recommended an award to OMF Contractors. Liquidated damages for this project will be $350.00 a day.

The government estimate for this project is $200,000.00

CONTRACT NO. AND TITLE			Project No. WS-005-090-003;

Woodstock Job Corps-Fire Damage & Clean

Up Woodstock Job Corps, Admin. Bldg

ADPICS NO. 001B0400343

PROCUREMENT METHOD			Competitive Sealed Bids (IQC)

BIDS OR PROPOSALS				AMOUNT

OMF Contractors, Beltsville, MD			$147,455.00

Baltimore Contractors, Baltimore, MD		$175,088.00

Colossal Contractors, Butonsville, MD		$250,000.00

Northpoint Builders., Baltimore, MD			$450,000.00

MBE PARTICIPATION 				25%

AWARD						OMF Contractors

Beltsville, MD

GENERAL/MISCELLANEOUS

ITEM		7-GM (Cont.)

AMOUNT						$147,455.00

TERM						60 days after notice to proceed

PERFORMANCE BOND				100% of Full Contract Amount

FUND SOURCE					MCCBL 2008 ITEM 010

(Statewide Facilities Renewal Funds)

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

TENANT LEASE

ITEM		8-LT

DEPARTMENT OF HUMAN RESOURCES	Allegany County

(Allegany County Department of Social Services)

Landlord		S&N Realty LLC.

1 East Gregory Island

South Hamilton, MA 01982

Property Location	1 Frederick Street

Cumberland, MD 21502

Space Type	Office			Lease Type	Renew 		Square Feet   	39,490

Duration	10 years		Effective	December 1, 2009

Annual Rent	$612,095.00 (Avg.)	Square Foot Rate	 	$15.50 (Avg.)

Eff. Square Foot Rate	$17.50 (Avg.)

Prev. Sq. Ft. Rate       	$15.74

Prev. Eff. Sq. Ft. Rate       	$15.74

Utilities Responsibility	Tenant

Custodial Responsibility	Landlord

Previous Board Action(s)	01/01/1997 - 15-L; 03/18/1998 - 17-L; 01/26/2000 – 17-L

Fund Source				General  40%		Federal 60%		Total 100%

N00G0002  7B01  1351  G0010         $  53,864.00		$  80,796.00		$134,660.00

N00G0003  7C01  1351  G3010	$  93,038.00		$139,558.00 		$232,596.00

N00G0004  7D01 1351   G4100	$  19,587.00		$  29,381.00		$  48,968.00

N00G0005  7E01  1351  G5000	$  46,519.00		$  69,779.00		$116,298.00

N00G0006  7F01  1351  G6010	$  31,829.00		$  47,744.00		$  79,573.00

Total					$244,837.00		$367,258.00		$612,095.00

History/Administrative Review

An administrative review of the lease file for this location revealed that the agency has continually occupied the leased space since April 1, 1998. The contractual six month lease holdover period expired on September 30, 2008. Now, therefore, the Board is requested to retroactively approve the leasing of this space for the 14 month period from October 1, 2008 to November 30, 2009 pursuant to the State Finance and Procurement Article 11-204 9c).

TENANT LEASE

ITEM		8-LT (Cont.)

Special Conditions

- The lease contains escalations/de-escalations for parking, janitorial and real estate taxes.

- The lease contains one (1) option renewal for a term of five (5) years.

- The lease incorporates seventy-eight (78) parking spaces at a cost of $55.00 per space per month. The Landlord shall pay $25.00 per space per month for all parking spaces.  This parking is in compliance with the 1:2 parking ratio established for this area.

- The rental rate will be $15.00 for years 1 thru 5 and $16.00 for years 6 thru 10 per net usable square foot.

Remarks

- The space has been used since April 1, 1998 as the Allegany County Department of Social Services full service office providing such functions as adult care, child support enforcement and income maintenance services.

- The lease contains a termination for convenience clause.

- Negotiations by the Landlord commenced at $18.00 per nusf full service.  The final 10 year average rate of $15.50 plus the cost of utility expense estimated to cost $2.00 per nusf, or $17.50 effective average, will result in the cost reduction of $0.50 per nusf over the 10 year term – a $197,450.00 rental cost avoidance.

- This space was acquired by sole source in accordance with the DGS Space Management Manual, Paragraph 6-605 E., as authorized by COMAR 21.02.05.05.  The Department of General Services, in conjunction with the using Agency, recommends the approval of this item.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

TENANT LEASE

ITEM		9-LT

DEPARTMENT OF ASSESSMENTS AND TAXATION

Talbot County

Landlord 	JWH Properties, LLC.

P.O. Box 1475

Easton, MD  21601

Property Location	29466 Pintail Drive, Suite 11 & 12

Easton, MD 21601

Space Type 	Office			Lease Type  	       New  	   	Square Feet 2,400

Duration	10 Years		Effective Date       January 1, 2010

Annual Rent	$46,200.00 Average	Square Foot Rate $19.25 Average

Effective Rate       $22.25 Average

Utilities Responsibility 	Tenant

Custodial Responsibility  	Tenant

Previous Board Action(s) 	N/A

Special Conditions

- The lease contains escalations/de-escalations for real estate taxes.

- The lease contains an option to renew for five (5) years.

- After several months of negotiations, the DGS Office of Real Estate was able secure a rental rate of $18.00 per net usable square foot for years 1-5 and $20.50 per net usable square foot for years 6-10 resulting in an average rental rate of $19.25 per net usable square foot over the ten (10) year term.

- During the initial and any renewal term of this Lease, the Landlord shall provide Tenant twelve (12) use-in-common parking spaces free of charge.

Remarks

- This space will be used to assist homeowners in Talbot County with real property tax assessments and the assessment appeal process, as well as to assess all real property accounts within Talbot County.

TENANT LEASE

ITEM		9-LT (Cont.)

- Talbot County recently purchased the agency’s current location and has asked the agency to relocate.

- The lease contains a termination for convenience clause.

- In accordance with the State Finance and Procurement Article, Section(s) 13-105 and 4-318, this space is exempt from publicly advertising.  The Department of General Services, in conjunction with the using Agency, recommends the approval of this Item.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		10-CGL

RECOMMENDATION  That the Board of Public Works certify matching funds, enter into a grant agreement, and authorize that funds be encumbered for the following grant:

Board of Directors of the Cecil County Fair, Inc. (Cecil County)

4-H Animal Display Barn

“For the acquisition, planning, design, and capital equipping of an animal display

barn, located in Elkton.”

$250,000.00

Maryland Consolidated Capital Bond Loan of 2008 (LHI - Chapter 336, Acts of 2008)

DGS Item G150, (SL-036-080-038)

MATCHING FUND  The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2010.

The Board of Directors of the Cecil County Fair, Inc. has submitted evidence in the form

of canceled checks and invoices that it has $5,485.00 in eligible expenditures, documentation of $25,555.00 in-kind contributions, and documentation that it has $218,960.00 in a financial institution to meet the matching fund requirement for this project.

BACKGROUND  		Total Project				$500,000.00

08-G150 (This Action)		$250,000.00

Local Cost				$250,000.00

REMARKS

(1)	The grant agreement has been modified to reflect the Department of Natural Resources as beneficiary throughout the document.

(2)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(3)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

CAPITAL GRANTS AND LOANS

ITEM		10-CGL (Cont.)

(4)	The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		11-CGL

RECOMMENDATION  That the Board of Public Works certify matching funds, enter into a grant agreement, and authorize that funds be encumbered for the following grant:

Board of Directors of the American Visionary Art Museum, Inc.

(Baltimore City)

American Visionary Art Museum

“For the acquisition, repair, renovation, and capital equipping of the American 	 	 Visionary Art Museum, located in Baltimore City.”

$150,000.00

Maryland Consolidated Capital Bond Loan of 2009 (LHI - Chapter 485, Acts of 2009)

DGS Item G047, SL-008-090-038

MATCHING FUND   The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2011.

The Board of Directors of the American Visionary Art Museum, Inc. has submitted 	evidence in the form of canceled checks and invoices that it has $180,775.00 in eligible 	expenditures to meet the matching fund requirement for this project.

BACKGROUND		Total Project			$314,000.00

09-G047 (This Action)	$150,000.00

Local Cost			$164,000.00

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

(3)	 The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		12-CGL

RECOMMENDATION That the Board of Public Works certify matching funds, enter into a grant agreement, and authorize that funds be encumbered for the following grant:

Board of Directors of the Belair Bath and Tennis Club, Inc.

(Prince George’s County)

Belair Bath and Tennis Club Capital Improvements

“For the construction, repair, renovation, and capital equipping, renovation, and 	  	    reconstruction of the Belair Bath and Tennis Club, located in Bowie.”

$20,000.00

Maryland Consolidated Capital Bond Loan of 2008 (LSI, Chapter 336, Acts of 2008)

DGS Item G110, (SL-038-080-038)

MATCHING FUND  The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2010. The Board of Directors of the Belair Bath and Tennis Club, Inc. has submitted documentation that it has $34,910.45 in financial institutions to meet their matching fund requirement.

BACKGROUND  		Total Project				$70,000.00

08-G110 (This Action)		$20,000.00

Local Cost				$50,000.00

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

(3)	The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		13-CGL

RECOMMENDATION  That the Board of Public Works certify matching funds, enter into a grant agreement, and authorize that funds be encumbered for the following grant:

Board of Trustees of the Citizens Care and Rehabilitation Center Foundation, Inc.

(Harford County)

The Citizens Care and Rehabilitation Center

“For the construction, repair, and renovation of the fire sprinkler system, located in 	 	 Havre de Grace.”

$200,000.00

Maryland Consolidated Capital Bond Loan of 2009 (LHI - Chapter 485, Acts of 2009)

DGS Item G061, SL-001-060-038

MATCHING FUND   The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2011.

The Board of Trustees of the Citizens Care and Rehabilitation Center Foundation, Inc. 	has submitted evidence in the form of canceled checks and invoices that it has $230,982.00 in eligible expenditures to meet the matching fund requirement for this project.

Board of Public Works approval is also requested to reimburse the Board of Trustees of 	the Citizens Care and Rehabilitation Center Foundation, Inc. $30,982.00 for eligible 	expenditures.

BACKGROUND  		Total Project				$3,761,000.00

09-G061 (This Action)		$   200,000.00

06-G068 (Prior Action)		$   100,000.00

06-G199 (FY 2007) (Prior Action)	$   500,000.00

Local Cost				$2,961,000.00

Prior Actions:  05/23/07 Agenda, Item 30-CGL & 10/18/06 Agenda, Item 17-CGL

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

CAPITAL GRANTS AND LOANS

ITEM		13-CGL (Cont.)

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

(3)	 The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		14-CGL

RECOMMENDATION  That the Board of Public Works certify matching funds, enter into a grant agreement, and authorize that funds be encumbered for the following grant:

Board of Trustees of the Garrett-Jacobs Mansion Endowment Fund, Inc.

(Baltimore City)

Garrett-Jacobs Mansion

“For the design, repair, renovation, and reconstruction the Garrett-Jacobs Mansion, located in Baltimore City.”

$150,000.00

Maryland Consolidated Capital Bond Loan of 2009 (LHI - Chapter 485, Acts of 2009)

DGS Item G049

$50,000.00

Maryland Consolidated Capital Bond Loan of 2009 (LSI - Chapter 485, Acts of 2009)

DGS Item G096,  (SL-009-090-038)

MATCHING FUND   The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2011.

The Board of Trustees of the Garrett-Jacobs Mansion Endowment Fund, Inc. has

submitted documentation that it has funds available through a $250,000.00 line of credit

with M&T Bank to meet the matching fund requirement for this project.

BACKGROUND		Total Project				$1,650,000.00

09-G049 (This Action)		$   150,000.00

09-G096 (This Action)		$     50,000.00

Local Cost				$1,450,000.00

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

CAPITAL GRANTS AND LOANS

ITEM		14-CGL (Cont.)

(3)	The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		15-CGL

RECOMMENDATION That the Board of Public Works certify matching funds, enter into a grant agreement, and authorize that funds be encumbered for the following grants:

Board of Directors of the Girl Scouts of Central Maryland, Inc.

(Baltimore City)

Girl Scout Urban Program and Training Center

“For the acquisition and renovation of the Girl Scout Urban Training Center, located in 	   Baltimore City.”

$100,000.00

Maryland Consolidated Capital Bond Loan of 2009 (LHI, Chapter 485, Acts of 2009)

DGS Item G050

$50,000.00

Maryland Consolidated Capital Bond Loan of 2009 (LSI, Chapter 485, Acts of 2009)

DGS Item G097, (SL-013-080-038)

MATCHING FUND		The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2011. The Board of Directors of the Girl Scouts of Central Maryland, Inc. has submitted documentation of $700,000.00 of eligible expenditures for the purchase of property located at 4804 Seton Drive in Baltimore to meet their matching fund requirement. The Department of General Services has reviewed the appraisal for the property and has approved the value of $775,000.00.  The grantee has utilized $200,000.00 for their 2008 grant and with the 2009 grants, the grantee has utilized a total of $350,000.00 of eligible expenditures.

Board of Public Works approval is also requested to reimburse the Board of Directors of the Girl Scouts of Central Maryland, Inc. $150,000.00 for eligible expenditures.

BACKGROUND  		Total Project				$1,635,000.00

09-G050 (This Action)		$   100,000.00

09-G097 (This Action)		$     50,000.00

08-G036 (Prior Action)		$   200,000.00

Local Cost				$1,285,000.00

Prior Action:  12/17/08 Agenda, Item 16-CGL

CAPITAL GRANTS AND LOANS

ITEM		15-CGL (Cont.)

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

(3)	The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		16-CGL

RECOMMENDATION  That the Board of Public Works enter into a grant agreement, and authorize that funds be encumbered for the following grant:

County Executive and County Council of Anne Arundel County

(Anne Arundel County)

Historic London Town Visitors Center and Museum

“For the planning, design, construction, and capital equipping of a visitors center 	 	 and museum, including exhibits, display cases, and related lighting, located at 		Historic London Town and Gardens at 839 Londontown Road in Edgewater, 	Maryland.”

$200,000.00

Anne Arundel County - Historical London Town Visitors Center & Museum Loan of 2001 (Chapter 432, Acts of 2001and as amended by Chapter 219, Acts of 2008 and further amended by Chapter 707, Acts of 2009)

DGS Item 000, SL-048-961-038

MATCHING FUND   04/30/2003 Agenda, Item 9-CGL

BACKGROUND  		Total Project			$832,000.00

01-000 (This Action)		$200,000.00

96-000 (Prior Action)             $200,000.00

Local Cost			$432,000.00

Prior Actions:  11/12/03 Agenda, Item 18-CGL; 01/19/05 Agenda, Item 13-CGL; 	09/21/05 Agenda, Item 46-CGL; and 05/17/06 Agenda, Item 35-CGL

REMARKS

(1)	Item 15.  Indemnification of the grant agreement was modified to add the following:

“To the extent permitted by law and without waiving any defenses, immunities, or the provisions of the Maryland Local Government Tort Claims Act.”

(2)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(3)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

CAPITAL GRANTS AND LOANS

ITEM		16-CGL (Cont.)

(4)	 The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		17-CGL

RECOMMENDATION That the Board of Public Works authorize that funds be encumbered for the following grant:

Board of Directors of the Jubilee Association of Maryland, Inc. (Montgomery County)

Jubilee Association of Maryland

“For the planning, design, construction, repair, renovation and capital equipping of

additional space, and the installation of new fire and smoke detection systems at the

Jubilee Community Service Center, located in Kensington”

$75,000.00

Maryland Consolidated Capital Bond Loan of 2006 (Chapter 46, Acts of 2006)

DGS Item G077

$75,000.00

Maryland Consolidated Capital Bond Loan of 2006 (Chapter 46, Acts of 2006)

DGS Item G156, SL-076-060-038

MATCHING FUND   4/2/08 Agenda, Item 11-CGL E., F.

BACKGROUND  		Total Project			$306,660.00

06-G077 (This Action)	$  75,000.00

06-G156 (This Action)	$  75,000.00

Local Cost			$156,660.00

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

(3)	 The Comptroller may not disburse State funds until after the Comptroller verifies that

the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		18-CGL

RECOMMENDATION That the Board of Public Works authorize that funds be encumbered for the following grants:

Board of Governors of the National Aquarium in Baltimore, Inc. (Baltimore City)

National Aquarium in Baltimore

$1,000,000.00

“To assist in the acquisition, design, construction, and equipping of the Center for

Aquatic Life and Conservation.”

Capital Appropriation (Fiscal Year 2007) - (Chapter 216, Acts of 2006) DGS Item G200

$1,500,000.00

“To assist in infrastructure improvements.”

Maryland Consolidated Capital Bond Loan of 2006 (Chapter 46, Acts of 2006; Amended by Chapter 485, Acts of 2009)

DGS Item G010, SL-078-060-038

MATCHING FUND		2/13/08 Agenda, Items 12-CGL H., I.

BACKGROUND  		Total Project			$53,400,000.00

06-G200 (This Action)	$  1,000,000.00

06-G010 (This Action)	$  1,500,000.00

Local Cost			$50,900,000.00

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

(3)	 The Comptroller may not disburse State funds until after the Comptroller verifies that

the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		19-CGL

RECOMMENDATION That the Board of Public Works authorize that funds be encumbered for the following grant:

Board of Directors of Northwest Center, Inc. (Baltimore County)

Northwest Hospital Center

“For the planning, design, renovation, construction, repair, reconstruction, and capital 	   	 equipping of the Center for Breast Care and Bone Health, at Northwest Hospital 	    	   Center, located in Randallstown.”

$400,000.00 - encumber $400,000.00

Maryland Consolidated Capital Bond Loan of 2006 (MHA, Chapter 046, Acts of 2006)

DGS Item G192, SL-077-060-038

MATCHING FUND    08-22-07 Agenda, Item 17-CGL F.

BACKGROUND  		Total Project				$3,200,000.00

06-G192 (This Action)		$   400,000.00

Local Cost				$2,800,000.00

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

(3)	The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		20-CGL

RECOMMENDATION  That the Board of Public Works certify matching funds, enter into a grant agreement, and authorize that funds be encumbered for the following grant:

Board of Directors of Sinai Hospital of Baltimore, Inc.

(Baltimore City)

Sinai Hospital of Baltimore - Maternity Care

“For the planning, design, renovation, expansion, repair, construction and capital 	equipping of the prenatal and postpartum rooms and associated support space in an 	existing building, located in Baltimore City.”

$320,000.00

Maryland Consolidated Capital Bond Loan of 2008 (MHA - Chapter 336, Acts of 2008)

DGS Item G202, SL-037-080-038

MATCHING FUND   The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2010.

The Board of Directors of Sinai Hospital of Baltimore, Inc. has submitted documentation 	that is has in excess of $320,000.00 in a financial institution to meet the matching fund 	requirement for this project.

BACKGROUND  		Total Project				$2,245,000.00

08-G202 (This Action)		$   320,000.00

Local Cost				$1,925,000.00

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

(3)	 The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		21-CGL

RECOMMENDATION  That the Board of Public Works certify matching funds, enter into a grant agreement, and authorize that funds be encumbered for the following grant:

Board of Directors of Sinai Hospital of Baltimore, Inc.

(Baltimore City)

Sinai Hospital of Baltimore - Post Anesthesia Care Unit

“To assist in the design, construction, renovation, and expansion of the Post-	 	 	 Anesthesia Care Unit at Sinai Hospital.”

$260,000.00

Maryland Consolidated Capital Bond Loan of 2009 (MHA - Chapter 485, Acts of 2009)

DGS Item G024, SL-011-090-038

MATCHING FUND   The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2011.

The Board of Directors of Sinai Hospital of Baltimore, Inc. has submitted documentation 	that is has in excess of $260,000.00 in a financial institution to meet the matching fund 	requirement for this project.

BACKGROUND  		Total Project				$5,406,000.00

08-G202 (This Action)		$   260,000.00

Local Cost				$5,146,000.00

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

(3)	 The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		22-CGL

RECOMMENDATION  That the Board of Public Works certify matching funds, enter into a grant agreement, and authorize that funds be encumbered for the following grant:

Board of Directors of Sinai Hospital of Baltimore, Inc.

(Baltimore City)

Sinai Hospital - Samuelson Children’s Hospital

“For the design, construction, renovation, and improvements to the Samuelson 	 	 Children’s Hospital at the Sinai Hospital of Baltimore.”

$2,500,000.00

Maryland Consolidated Capital Bond Loan of 2009 (Chapter 485, Acts of 2009)

DGS Item G017, SL-010-090-038

MATCHING FUND   The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2011.

The Board of Directors of Sinai Hospital of Baltimore, Inc. has submitted documentation 	that is has in excess of $2,500,000.00 in a financial institution to meet the matching fund 	requirement for this project.

BACKGROUND  		Total Project				$27,840,000.00

09-G017 (This Action)		$  2,500,000.00

Local Cost				$25,340,000.00

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

(3)	 The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		23-CGL

DEPARTMENT OF HEALTH AND MENTAL HYGIENE

NAME OF GRANTEE/BORROWER		Family Services Foundation, Inc.

5301 76th Avenue

Landover Hills, MD 20784

PROJECT NO. AND TITLE	MHA-CB-25202-01 Family Service Foundation – Acquisition of 6915 Decatur Place - Hyattsville, MD 20784

DESCRIPTION					Board of Public Works approval is requested for a state grant of $150,712.00 to assist Family Services Foundation, Inc. (FSF), a nonprofit organization, in the cost of acquiring a split-level, single-family home at 6915 Decatur Place, Hyattsville, MD 20784.  FSF has a contract of sale to purchase this property for $200,000.00 in fee simple.  This three-bedroom home will provide housing for three psychiatrically disabled individuals.  Two appraisals were obtained for this property; both have been reviewed by the Department of General Services.  The appraisals are as follows:

Linda Lamb -  $205,000.00

Edward Peters - $205,000.00

Based on these appraisals, the Department of General Services approved the fair market value of the real estate at $205,000.00 in fee.

Eligible project costs are $200,950.00.  This includes $200,000.00 for acquisition and $950.00 for appraisals.  These costs will be funded as follows:

FUND SOURCES					$ 50,238.00 (25%) - Applicant's Share

Mortgage

$150,712.00 (75%) - State's Share

MCCBL 2008, (Community

Health Facilities Funds)

REMARKS						Since its inception in 1936, FSF has been providing a wide array of human services throughout the state of Maryland.  Currently, FSF provides day and residential services to clients with severe and persistent mental illness, and day and residential habilitation programs for individuals with developmental disabilities.

CAPITAL GRANTS AND LOANS

ITEM		23-CGL (Cont.)

This house will be used to provide a home for three individuals in a residential rehabilitation program who are ready and able to transition to more independent, supported housing.

In accordance with Section 24-606(d), Health-General Article, Annotated Code of Maryland, BPW approval is further contingent upon the State's right of recovery being included in the Deed(s) or otherwise recorded in the land records of Prince George’s County before the State makes any funds available for the project.

No State funds will be disbursed until the grantee has presented suitable evidence to the Comptroller that it has expended the required matching funds for this project.  After the grantee has met this requirement, all future invoices will be submitted to the Comptroller, who will disburse the State portion in amounts equal to the invoices submitted.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		24-CGL

DEPARTMENT OF HEALTH AND MENTAL HYGIENE

NAME OF GRANTEE/BORROWER		Humanim, Inc.

6355 Woodside Court

Columbia, MD 21046

PROJECT NO. AND TITLE			Project No. MHA-CB-22807-01;

Humanim - Acquisition of 6587 Dovecote

Drive, Columbia, MD 21044

DESCRIPTION 					Board of Public Works approval is requested for a State grant of $225,000.00 to B B Homes, Inc., a nonprofit organization, for the cost of acquiring a one-story single family detached residence with a full (finished basement) at 6587 Dovecote Drive, Columbia, Maryland 21044.  Humanim has been leasing this home since November 2007 and has an option contract to purchase the property for $360,000.00. The home is used to provide housing for three young adults (ages 18-25) diagnosed with a serious and persistent mental illness.  Two appraisals were obtained for the property, both of which have been reviewed by the Department of General Services.  The appraisals are as follows:

Brian D. McGraw - $325,000.00

Laura G. Lamb - $300,000.00

Based on these appraisals, the Department of General Services approved the fair market value of the real estate at $300,000.00.

AMOUNT						$300,000.00

FUND SOURCE					$  75,000.00 (25%) Applicant's Share:

(Howard County HOME

Funds)

$225,000.00 (75%) State's Share

(MCCBL 2008,

Community Health

Facilities Funds)

CAPITAL GRANTS AND LOANS

ITEM		24-CGL (Cont.)

REMARKS						The State is participating in the acquisition cost of $300,000.00. State participation is limited to the lesser of the value approved by the Department of General Services, based upon the appraisals or actual acquisition cost.

B B Homes, Inc. is a newly formed nonprofit for the specific purpose of purchasing and renovating this home.  B B Homes, Inc. has also been approved for a loan by the U.S. Department of Housing and Urban Development (HUD). These funds will be used for renovating the property.

HUD regulations require that project sponsors form separate nonprofit corporations to own and operate projects funded under Section 811 of the National Affordable Housing Act of 1996.  The sponsor, Humanim, Inc., is a provider of services to individuals who are either developmentally or psychiatrically disabled.  The purpose of this project is to develop decent affordable housing for three consumers eligible for Humanim’s transition age youth program.

In accordance with Section 24-606(d), Health-General Article, Annotated Code of Maryland,  BPW approval is further contingent upon the State's right of recovery being included in the Deed(s) or otherwise recorded in the land records of Howard County before the State makes any funds available for the project.

No State funds will be disbursed until after such time as the loan recipient has presented suitable evidence to the Comptroller that it has expended its portion of the required matching funds for the project.  After the loan recipient has met this requirement, all future invoices will be submitted to the Comptroller, who shall disburse the State portion in amounts equal to the invoices submitted.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		25-CGL

## DEPARTMENT OF HEALTH AND MENTAL HYGIENE

NAME OF GRANTEE/BORROWER		Ardmore Enterprises, Inc.

3010 Lottsford Vista Road

Mitchellville, MD 20721

PROJECT NO. AND TITLE			Project No. DDA-CB-01503-01;

Ardmore – Addition to 3010 Lottsford Vista

Road Building

DESCRIPTION 					Board of Public Works approval is requested for a State grant of $1,350,000.00 to assist Ardmore Enterprises, Inc., a nonprofit organization, in the cost of constructing a single-story 6,350-square-foot addition to its existing building at 3010 Lottsford Vista Road in Mitchellville, MD.  The addition will house administrative and support services that are currently housed in an outdated trailer.  Ardmore currently provides services to approximately 223 individuals with developmental disabilities

Approval is also requested for the expenditure of capital funds for the constructions of a 6,350-square-foot addition, related site work, and limited improvements to the existing building.

PROCUREMENT METHOD	Competitive Bidding

BIDDERS						AMOUNT

Whiting-Turner Contracting Co., Baltimore, MD	$255,568.00

Hostetter Construction Corporation, Hanover, PA	$287,445.00

Henry H. Lewis Contractors, Owings, Mills, MD	$294,159.00

Turner Construction Co., Baltimore, MD	$319,901.00

Morgan-Keller Construction, Inc. Frederick, MD	$327,852.00

AWARD						Whiting-Turner Contracting Co.

Baltimore, MD

AMOUNT						$1,920,000.00 (Guaranteed Maximum Price)

CAPITAL GRANTS AND LOANS

ITEM		25-CGL (Cont.)

#### FUND SOURCE					$570,00.00 (29.69%) - Applicant's Share

$370,000.00 - Bank Mortgage

$200,000.00 – Prince George’s County

$1,350,000.00 (67.5%) - State's Share

MCCBL 2008, Community Health Facilities

REMARKS						The contractor was selected based on a low bid for the contractor’s fee and the cost of general conditions.  When the drawings were sufficiently completed, the contractor provided a guaranteed maximum price. The guaranteed maximum price includes the cost of work, contractor’s fee, and general conditions.

Established in 1963, Ardmore Enterprises, Inc. provides vocational, residential, and supported employment services to individuals with developmental disabilities who reside in Prince George’s and Montgomery Counties.  This project will replace an outdated trailer that was put on the property for temporary usage in 1983. An additional 41 consumers will be served upon the completion of this addition.

In accordance with Section 24-606(d), Health-General Article, Annotated Code of Maryland, the BPW approval is further contingent upon the State's right of recovery being included in the Deed(s) or otherwise recorded in the land records of Prince George’s County before the State makes any funds available for the project.

No State funds will be disbursed until the grantee has presented suitable evidence to the Comptroller that it has expended the required matching funds for this project.  After the grantee has met this requirement, all future invoices will be submitted to the Comptroller, who will disburse the State portion in amounts equal to the invoices submitted.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION