Suzette Moore - (410) 859-7792	 BPW -- 07/28/10

smoore2@bwiairport.com

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

CONTRACT MODIFICATION:	(Construction)

ITEM:    1-C-MOD

MARYLAND AVIATION ADMINISTRATION:

CONTRACT ID:			MAA-CO-08-006

D/E Baggage System and Claim Improvements at

BWI Marshall Airport

ADPICS NO.:  CO262046

ORIGINAL CONTRACT APPROVED:		Item 1-C, DOT Agenda 04/02/08

MODIFICATION:   Modification No. 1 is to request approval of the remainder of the contract term, which was not reported on the original BPW Agenda item.

CONTRACTOR:			W.M. Schlosser Company, Inc.

Hyattsville, MD

ORIGINAL TERM:		602 Calendar Days

CORRECTED TERM:				967 Calendar Days

DBE PARTICIPATION:				20%

REMARKS:  The original BPW Agenda item did not include the proper contract term.  The initial agenda item incorrectly stated 602 days which did not include the 90 days for the base warranty period and 275 days of extended baggage handling system warranty.

The original contract provides the replacement of an outdated and poorly functioning Bag Belt 14 and provides additional baggage screening and make-up capacity to meet the growth plans of the carriers in this part of the terminal.  The original contract duration for this project was 602 calendar days.  This modification will increase the contract duration by 365 non-compensable days.

MD TAX CLEARANCE:                       		10-4901-1111

RESIDENT BUSINESS:			Yes

BOARD OF PUBLIC WORKS ACTION - THE ABOVE-REFERENCED ITEM WAS:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

#### WITH DISCUSSION		WITHOUT DISCUSSION

Suzette Moore – (410) 859-7792							BPW -- 07/28/10

smoore2@bwiairport.com

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

ARCHITECTURAL/ENGINEERING SERVICES

ITEM:	2-AE

MARYLAND AVIATION ADMINISTRATION

CONTRACT ID:				MAA-AE-10-004

Airfield Standards and Runway Safety Area Program at BWI Marshall Airport

ADPICS NO.:  MAAAE10004

CONTRACT DESCRIPTION:	This project is one (1) of three (3) projects providing consultant design services associated with the RSA Program at Baltimore/Washington International Thurgood Marshall Airport (BWI Marshall).  This contract will provide for engineering design services associated with the Runway Safety Area (RSA) Improvements and Airfield Standards Program at BWI Marshall.

PROCUREMENT METHOD:	Maryland Architectural and Engineering Services Act; recommendation approved by the Transportation Professional Services Selection Board on July 1, 2010.

AWARD:					Michael Baker Jr., Inc.

Linthicum, MD

AMOUNT:					$9,500,000.00

TERM:					Seven (7) Years (ending July 31, 2017)

DBE PARTICIPATION:			26%

PROPOSALS:

Technical Proposal   	Technical 	NTE

Rating (Max 3000)     	 Ranking  	Price

Michael Baker	Jr., Inc. 				2437		   1		$9,500,000.00

Linthicum, MD

URS Corporation					2248		   2		MAA-AE-10-007

Hunt Valley, MD

AECOM, Inc.						2198		   3                  	 MAA-AE-10-008

Baltimore, MD

Urban Engineers, Inc.					1986		   4		N/A

Baltimore, MD

ITEM:	2-AE (Continued)							BPW – 07/28/10

REMARKS: 	The Solicitation was advertised on eMaryland Market Place and the SHA Web Page.   A total of four (4) engineering consultant firms submitted Technical Proposals for this project, all of which are Maryland firms.

The Department of Transportation Appropriations Act for fiscal year 2006 requires that the Federal Aviation Administration (FAA) report annually on its progress toward improving Runway Safety Areas (RSAs). The act also requires commercial airport sponsors to ensure that their RSAs comply with FAA design standards by 2015.

The RSA Program includes:  Displacement of both thresholds on Runway 15R-33L and relocation of the runway centerline to meet separation standards from adjoining taxiways and structures; Displacement of the 28 threshold end of Runway 10-28; Replacements of affected airfield lighting systems and signage related to the geometric changes to Runways 15R-33L and 10-28; Relocation or replacement of NAVAID’s and related structures; Relocation of the BWI Marshall Bike Trail in the approach of Runway 10; Associated environmental permitting and mitigation; Pavement rehabilitation of RWYs 10-28 and 15R-33L and their associated taxiways and deicing aprons.

The DBE goal established for this contract was 20%.  The contractor is exceeding the goal by 6%.

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on the contract as provided in Board Advisory 1995-1.

FUND SOURCE:				Federal and Special Funds Budgeted to MAA

APPROPRIATION CODE:			J06I00002

MD TAX CLEARANCE:			10-4892-1111

RESIDENT BUSINESSES: 		Yes

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION	WITHOUT DISCUSSION

Robert P. Gay 410-545-0433							BPW -- 07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

ARCHITECTURAL/ENGINEERING SERVICES

ITEM:	3-AE

STATE HIGHWAY ADMINISTRATION

CONTRACT ID:		BCS 2008-13 D

Traffic Engineering Services, Anne Arundel, Calvert, Charles & St. Mary’s Counties (District 5)

ADPICS NO.: SBCS0813D

CONTRACT DESCRIPTION:		This is one (1) of two (2) open-end task order contracts for

traffic engineering services for District 5.

PROCUREMENT METHOD:	Maryland Architectural and Engineering Services Act; recommendation approved by the Transportation Professional Services Selection Board on July 1, 2010.

AWARD:					Whitney, Bailey, Cox & Magnani, LLC

Baltimore, MD

AMOUNT:					$1,000,000.00

TERM:					Five (5) Years (ending July 1, 2015)

DBE PARTICIPATION:			21%

PROPOSALS:				Technical Proposal   Technical 	NTE

Rating (Max 680)      Ranking  	Price

Whitney, Bailey, Cox & Magnani, LLC		499		   1		$1,000,000.00

Baltimore, Maryland

KCI Technologies, Inc.				457		   2		Contract E

Sparks, Maryland                                                                                                      	BPW Approval								                                   		7/7/10

Development Facilitators, Inc./

Michael Baker, Jr., Inc.				448		  3                    N/A

Baltimore, MD

Rummel, Klepper & Kahl, LLP 			432		   4		N/A

Baltimore, Maryland

Sabra, Wang & Associates, Inc.			411		   5		N/A

Baltimore, MD

ITEM:		3-AE (Continued)						BPW – 07/28/10

PROPOSALS (Cont’d):

Technical Proposal   Technical 	NTE

Rating (Max 680)      Ranking  	Price

Brudis & Associates, Inc.				392		   6		N/A

Columbia, MD

Gannett Flemming, Inc.				389		   7		N/A

Baltimore, MD

McCormick Taylor, Inc.				375		   8		N/A

Baltimore, MD

Kittleson & Associates, Inc.				334		   9		N/A

Baltimore, MD

REMARKS: 	This Solicitation was advertised in The Daily Record, eMaryland Market Place and

SHA web page. A total of nine (9) engineering consultant firms submitted Technical Proposals for this project, all of which are Maryland firms.

The Consultant shall provide various traffic engineering studies, traffic engineering design, complete design work or provide back-up engineering 	expertise for specific problems as applicable for each assignment, all in connection with the project.

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on the contract as provided in Board Advisory 1995-1.

FUND SOURCE:				Federal and Special Funds Budgeted to SHA

APPROPRIATION CODE:			B0101

MD TAX CLEARANCE:			10-4774-1111

RESIDENT BUSINESSES: 		Yes

_____

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION	WITHOUT DISCUSSION

Robert P. Gay 410-545-0433							BPW – 07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

ARCHITECTURAL/ENGINEERING SERVICES

ITEM:		4-AE

STATE HIGHWAY ADMINISTRATION

CONTRACT ID:		BCS 2009-03 D

Bridge Design Services, Statewide

ADPICS NO: SBCS0903D

CONTRACT DESCRIPTION:		This is one (1) of ten (10) open-end contracts to

provide various engineering and design services for bridges and incidental structures, Statewide. Project

assignments will be for State, County and local jurisdiction bridges.

PROCUREMENT METHOD:	Maryland Architectural and Engineering Services Act; recommendation approved by the Transportation Professional Services Selection Board on July 1, 2010.

AWARD:					Whitman, Requardt & Associates, LLP

Baltimore, Maryland

AMOUNT:					$4,000,000.00

TERM:					Five (5) Years (ending July 1, 2015)

DBE PARTICIPATION:			25%

PROPOSALS:			     Technical Proposal	             Technical 	    NTE

Rating (Max 710)    	  Ranking  	    Price

Wallace, Montgomery & Associates, LLP		505		1		Contract A

Towson, MD		BPW Approval

04/21/10

Johnson, Mirmiran & Thompson, Inc. 		504		2		Contract B

Sparks, MD

Rummel, Klepper & Kahl, LLP			478		3		Contract C

Baltimore, MD								            BPW Approval

07/07/10

Whitman, Requardt & Associates, LLP		477		4		$4,000,000.00

Baltimore, MD									Contract D

The Wilson T. Ballard Company			455		5		Contract E

Owings Mills, MD								            BPW Approval

07/07/10

ITEM:	4-AE (Continued)							BPW – 07/28/10

PROPOSALS (Cont’d):		     Technical Proposal	             Technical 	    NTE

Rating (Max 710)    	  Ranking  	    Price

KCI Technologies, Inc./

Gannett Fleming, Inc.				453		6		Contract F

Sparks, MD		BPW Approval

04/21/10

Whitney, Bailey, Cox & Magnani, LLC /

AECOM USA, Inc.					447		7		Contract G

Baltimore, MD		BPW Approval

05/19/10

Brudis & Associates, Inc.				444		8		Contract H

Columbia, MD								            BPW Approval

05/19/10

URS Corporation					442		9		Contract I

Hunt Valley, MD

Nolan Associates, Inc.					437		10		Contract J

Ellicott City, MD		BPW Approval

04/21/10

Greenhorne & O’Mara, Inc.				433		11		N/A

Laurel, MD

Michael Baker Jr. Inc. /

Kennedy, Porter & Associates, Inc.			428		12		N/A

Linthicum, MD

Century Engineering, Inc.				428		13		N/A

Hunt Valley, MD

Jacobs Engineering Group, Inc./

Wilbur Smith Associates				421		14		N/A

Baltimore, MD

STV Incorporated/PB Americas, Inc.			418		15		N/A

Baltimore, MD

T.Y. Lin International					398		16		N/A

Alexandria, VA

TranSystems						395		17		N/A

Langhorne, PA

Dewberry & Davis LLC				395		18		N/A

Baltimore, MD

ITEM:	4-AE (Continued)							BPW – 07/28/10

REMARKS:		The Solicitation was advertised in The Daily Record, eMaryland Marketplace and SHA Web Page.  A total of eighteen (18) engineering consultant firms submitted technical proposals for this project, sixteen (16) of which are Maryland firms.

The Consultant shall perform all facets of engineering and design services as it relates to the design of

new bridges and/or modification/rehabilitation of existing bridges and incidental structures;

development and review of designs, details and contract documents which may include structures,

approach roadway work, traffic control plans, lighting and signalization.  The scope of work may

include new or replacement structures, deck replacement on bridges, box culverts, retaining walls,

moveable bridges and bridge widening.

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on the contract as provided in Board Advisory 1995-1.

FUND SOURCE:				Federal and Special Funds Budgeted to SHA

APPROPRIATION CODE:			B0101

MD TAX CLEARANCE:			10-4743-1111

RESIDENT BUSINESS:			Yes

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED	DEFERRED		WITHDRAWN

WITH DISCUSSION	WITHOUT DISCUSSION

## Robert P. Gay 410-545-0433							BPW – 07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

ARCHITECTURAL/ENGINEERING SERVICES

ITEM:	5-AE

STATE HIGHWAY ADMINISTRATION

CONTRACT ID:		BCS 2009-04 A

Wetland Delineation & Permitting Services, Statewide

ADPICS NO.: SBCS0904A

CONTRACT DESCRIPTION:		This is one (1) of three (3) open-end task order contracts to

provide wetland delineation and permitting services, Statewide.

PROCUREMENT METHOD:	Maryland Architectural and Engineering Services Act; recommendation approved by the Transportation Professional Services Selection Board on July 1, 2010.

AWARD:					McCormick Taylor, Inc.

Baltimore, Maryland

AMOUNT:					$2,000,000.00

TERM:					Five (5) Years (ending July 1, 2015)

DBE PARTICIPATION:			22%

PROPOSALS:

Technical Proposal		Technical 	NTE

Rating (Max 670)    	     	Ranking  	Price

McCormick Taylor, Inc.			510			1		$2,000,000.00

Baltimore, MD									Contract A

Greenhorne & O’Mara, Inc./

Greenman-Pedersen, Inc.			493			2		Contract B

Baltimore, MD

Contract C

Rummel, Klepper & Kahl, LLP		491			3	            BPW Approval

Baltimore, MD									7/7/10

Whitman, Requardt & Associates, LLP/

Biohabitats, Inc.				483			4		N/A

Baltimore, MD

URS Corporation				478			5		N/A

Hunt Valley, MD

ITEM:	5-AE (Continued)							BPW – 07/28/10

PROPOSALS (Cont’d):

Technical Proposal		Technical 	NTE

Rating (Max 670)    	     	Ranking  	Price

Environmental Systems Analysis, Inc./

Gannett Fleming, Inc.			473			6		N/A

Annapolis, MD

A.D. Marble & Company, Inc./

A. Morton Thomas & Associates, Inc.	452			7		N/A

Owings Mills, MD

Straughan Environmental Services, Inc./

Johnson, Mirmiran & Thompson, Inc.	451			8		N/A

Columbia, MD

KCI Technologies, Inc./

PB Americas, Inc.				434			9		N/A

Sparks, MD

The Wilson T. Ballard Company		433			10		N/A

Owings Mills, MD

EA Engineering, Science, and Technology	414			11		N/A

Hunt Valley, MD

REMARKS:	The Solicitation was advertised in The Daily Record, eMaryland Marketplace and SHA

Web Page.  A total of eleven (11) engineering consultant firms submitted technical proposals for this

project, all of which are Maryland firms.

The Consultant shall perform the necessary services for wetland delineations, large tree

surveys, functional assessments, avoidance/minimization/mitigation reports and joint permit applications

on projects for compliance with State and Federal regulatory requirements and prepare detailed reports

of the findings.

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on the contract as provided in Board Advisory 1995-1.

FUND SOURCE:				Federal and Special Funds Budgeted to SHA

APPROPRIATION CODE:			B0101

MD TAX CLEARANCE:			10-4809-1111

RESIDENT BUSINESS:			Yes

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION	WITHOUT DISCUSSION

Robert P. Gay  410-545-0433				    		             BPW -- 07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

# MAINTENANCE CONTRACT

ITEM:		6-M

# STATE HIGHWAY ADMINISTRATION

CONTRACT ID: 		  		AA8266114SBR

Landscape & Turf Maintenance at Various Locations in the Annapolis Vicinity

ADPICS NO. AA8266114

CONTRACT DESCRIPTION:		This Contract consists of landscape & turf maintenance at various locations in the Annapolis vicinity in Anne Arundel County.

AWARD:					Poole Landscaping, Inc.

Frederick, MD

AMOUNT:					$212,041.00 NTE

TERM OF CONTRACT:  	August 9, 2010 through December 31, 2012

PROCUREMENT METHOD:		Competitive Sealed Bidding

(Small Business Reserve)

BIDS:

Poole Landscaping, Inc. 		$212,041.00

Frederick, MD

LMC Landscaping, Inc. 		$236,485.18

Baltimore, MD

K. D, Faulkner Landscape, LLC	$245,771.00

Pasadena, MD

Keene Cut Lawn Service, Inc.	$291,892.00

Glen Burnie, MD

Tote-It, Inc.				$297,030.00

Baltimore, MD

MBE PARTICIPATION:    	0%   (single element of work)

PERFORMANCE SECURITY:	Payment and Performance Bonds for 100% of the award amount exist for this contract

ITEM:   	6-M (Continued)							BPW – 07/28/10

REMARKS:	The Solicitation was advertised on eMaryland Marketplace and SHA's Internet Web Page.  Two-hundred sixty seven (267) contractors were notified for this project on eMaryland Marketplace; Forty four (44) of which were MDOT Certified MBE’s.

All bids are a result of Contractor submitted unit prices or labor rates extended by SHA estimated quantities.

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on contract as provided in Board Advisory 1995-1.

100% of the work will be performed by a Certified Small Business Enterprise.

FUND SOURCE:				100% Special Funds Budgeted to SHA

APPROPRIATION CODE:			J02B0102

RESIDENT BUSINESS:  			Yes

MD TAX CLEARANCE:   			10-4847-1111

__________________________________________________________________________________

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED			DEFERRED		WITHDRAWN

###### WITH DISCUSSION		WITHOUT DISCUSSION

Robert P. Gay  410-545-0433				    		             BPW -- 07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

# MAINTENANCE CONTRACT

ITEM:		7-M

# STATE HIGHWAY ADMINISTRATION

CONTRACT ID: 		  		AX9466114

Structural Repairs on Bridges, Statewide

ADPICS NO. AX9466114

CONTRACT DESCRIPTION:		This Contract consists of on-call structural repairs on Bridges, Statewide.

AWARD:					A & M Concrete Corporation

Dulles, VA

AMOUNT:					$8,394,323.20 NTE

TERM OF CONTRACT:  	August 9, 2010 through August 30, 2012

PROCUREMENT METHOD:		Competitive Sealed Bidding

BIDS:

A & M Concrete Corp.		$8,394,323.20

Dulles, VA

PDI-Sheetz Construction Corp.	$8,396,869.20

Linthicum, MD

Allied Contractors, Inc. 		$8,633,492.00

Baltimore, MD

MBE PARTICIPATION:   		 	5%

PERFORMANCE SECURITY:	Payment & Performance Bonds for 100% of the award

amount exist for this contract

REMARKS:	The Solicitation was advertised on eMaryland Marketplace and SHA's Internet Web Page.  Two-hundred sixty two (262) contractors were notified for this project on eMaryland Marketplace; Fifty four (54) of which were MDOT Certified MBE’s.

All bids are a result of Contractor submitted unit prices or labor rates extended by SHA estimated quantities.

ITEM:   	7-M (Continued)						BPW – 07/28/10

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on contract as provided in Board Advisory 1995-1.

100% of the work will be performed by a Small Business Enterprise.

FUND SOURCE:				100% Special Funds Budgeted to SHA

APPROPRIATION CODE:			J02B0102

RESIDENT BUSINESS:  			No

MD TAX CLEARANCE:   			10-4848-0011

__________________________________________________________________________________

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED			DEFERRED		WITHDRAWN

###### WITH DISCUSSION		WITHOUT DISCUSSION

Robert P. Gay  410-545-0433				    		             BPW -- 07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

# MAINTENANCE CONTRACT

ITEM:		8-M

# STATE HIGHWAY ADMINISTRATION

CONTRACT ID: 		  		407D71412

Sealing Joints & Cracks in Roadways and/or Shoulders at Various Locations in Carroll, Frederick & Howard Counties (District 7)

ADPICS NO. 407D71412

CONTRACT DESCRIPTION:		This Contract consists of sealing joints & cracks in roadways and/or shoulders at various locations in District 7.

AWARD:					Image Asphalt Maintenance, Inc.

Pasadena, MD

AMOUNT:					$360,850.00 NTE

TERM OF CONTRACT:  	August 9, 2010 through December 31, 2012

PROCUREMENT METHOD:		Competitive Sealed Bidding

BIDS:

Image Asphalt Maintenance, Inc.	$360,850.00

Pasadena, MD

Pavement Contracting Services, Inc. 	$401,125.00

Glenn Dale, MD

JCS, Inc. – General Contractors 	$498,850.00

Frederick, MD

MBE PARTICIPATION:    	0% (single element of work)

PERFORMANCE SECURITY:	Payment and Performance Bonds for 100% of the award amount exist for this contract

REMARKS:	The Solicitation was advertised on eMaryland Marketplace and SHA's Internet Web Page.  Three-hundred eight (308) contractors were notified for this project on eMaryland Marketplace; Eighty (80) of which were MDOT certified MBE’s.

ITEM:		8-M (Continued)						BPW – 07/28/10

All bids are a result of Contractor submitted unit prices or labor rates extended by SHA estimated quantities.

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on contract as provided in Board Advisory 1995-1.

100% of the work will be performed by a Certified Small Business Enterprise.

FUND SOURCE:				100% Special Funds Budgeted to SHA

APPROPRIATION CODE:			J02B0102

RESIDENT BUSINESS:  			Yes

MD TAX CLEARANCE:   			10-4497-0111

__________________________________________________________________________________

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED			DEFERRED		WITHDRAWN

###### WITH DISCUSSION		WITHOUT DISCUSSION

Robert P. Gay  410-545-0433				    		             BPW -- 07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

# MAINTENANCE CONTRACT

ITEM:		9-M

# STATE HIGHWAY ADMINISTRATION

CONTRACT ID: 		  		4771161412

Install, Repair or Replace Traffic Barrier at Various Locations in Garrett County

ADPICS NO. 4771161412

CONTRACT DESCRIPTION:		This Contract consists of installing, repairing and/or replacing traffic barrier at various locations in Garrett County.

AWARD:					Penn Line Service, Inc.

Scottdale, PA

AMOUNT:					$391,101.50 NTE

TERM OF CONTRACT:  	August 9, 2010 through December 31, 2012

PROCUREMENT METHOD:		Competitive Sealed Bidding

BIDS:

Penn Line Service, Inc.		$391,101.50

Scottdale, PA

Green Acres Contracting Co.		$393,150.00

Scottdale, PA

L. S. Lee, Inc. 				$602,550.00

York, PA

MBE PARTICIPATION:    	0% (single element of work)

PERFORMANCE SECURITY:	Payment and Performance Bonds for 100% of the award amount exist for this contract

REMARKS:	The Solicitation was advertised on eMaryland Marketplace and SHA's Internet Web Page.  Sixty-four (64) contractors were notified for this project on eMaryland Marketplace; Fourteen (14) of which were MDOT certified MBE’s.

All bids are a result of Contractor submitted unit prices or labor rates extended by SHA estimated quantities.  The contract total is a not to exceed.

ITEM:   	9-M (Continued)							BPW – 07/28/10

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on contract as provided in Board Advisory 1995-1.

FUND SOURCE:				100% Special Funds Budgeted to SHA

APPROPRIATION CODE:			J02B0102

RESIDENT BUSINESS:  			No

MD TAX CLEARANCE:   			10-4499-1111

__________________________________________________________________________________

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED			DEFERRED		WITHDRAWN

###### WITH DISCUSSION		WITHOUT DISCUSSION

Robert P. Gay  410-545-0433				    		             BPW --  07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

MAINTENANCE CONTRACT

ITEM:		10-M

# STATE HIGHWAY ADMINISTRATION

CONTRACT ID: 		  		499D61412

Providing Maintenance of Traffic at Various Locations in Allegany, Garrett & Washington Counties (District 6)

ADPICS NO. 499D61412

CONTRACT DESCRIPTION:		This Contract consists of providing on-call maintenance of traffic at various locations in District 6.

AWARD:					Harbel, Inc.

Cumberland, MD

AMOUNT:					$506,025.00 NTE

TERM OF CONTRACT:  	August 9, 2010 through December 31, 2012

PROCUREMENT METHOD:		Competitive Sealed Bidding

(One Bid Received)

MBE PARTICIPATION:    	0% (single element of work)

PERFORMANCE SECURITY:	Payment and Performance Bonds for 100% of the award amount exists for this contract

REMARKS:	The Solicitation was advertised on eMaryland Marketplace and SHA's Internet Web Page.  Two-hundred sixty seven (267) contractors were notified for this project on eMaryland Marketplace; Thirty-nine (39) of which were MDOT certified MBE’s.

All bids are a result of Contractor submitted unit prices or labor rates extended by SHA estimated quantities.

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on contract as provided in Board Advisory 1995-1.

FUND SOURCE:				100% Special Funds Budgeted to SHA

APPROPRIATION CODE:			J02B0102

ITEM:		10-M (Continued)						BPW – 07/28/10

RESIDENT BUSINESS:  			Yes

MD TAX CLEARANCE:   			10-4689-1111

__________________________________________________________________________________

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED			DEFERRED		WITHDRAWN

###### WITH DISCUSSION		WITHOUT DISCUSSION

Robert P. Gay 410-545-0433				    		             BPW -- 07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

# MAINTENANCE CONTRACT

ITEM:		11-M

# STATE HIGHWAY ADMINISTRATION

CONTRACT ID: 		  		528D61412

Highway Lighting Maintenance and Repairs at Various Locations in Allegany & Garrett Counties

ADPICS NO. 528D61412

CONTRACT DESCRIPTION:		This Contract consists of highway lighting maintenance repairs at various locations in Allegany & Garrett Counties.

AWARD:					Rommel Engineering & Construction, Inc.

Odenton, MD

AMOUNT:					$499,900.00 NTE

TERM OF CONTRACT:  	August 9, 2010 through December 31, 2012

PROCUREMENT METHOD:		Competitive Sealed Bidding

(One Bid Received)

MBE PARTICIPATION:    			6%

PERFORMANCE SECURITY:	Payment & Performance Bonds for 100% of the award amount exist on this contract

REMARKS:	The Solicitation was advertised on eMaryland Marketplace and SHA's Internet Web Page.  One-hundred seven (107) contractors were notified for this project on eMaryland Marketplace; Thirteen (13) of which were MDOT Certified MBE’s.

This work involves the repair maintenance of lighting that was designed in accordance with AASHTO standards for roadway lighting.  The illumination standards are established by the Illumination Engineering Society.  For street lighting SHA uses full “luminaire cutoffs” there is only a 3% spillover at 80% axis.  Those full cutoffs are usually less glaring to drivers, yet they distribute full intensity light to the ground.  Highmast lighting is designed as straight “down lighting” and is used on major highways.

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on contract as provided in Board Advisory 1995-1.

All bids are a result of Contractor submitted unit prices or labor rates extended by SHA estimated quantities.

ITEM:   	11-M (Continued)							BPW – 07/28/10

FUND SOURCE:				100% Special Funds Budgeted to SHA

APPROPRIATION CODE:			J02B0102

RESIDENT BUSINESS:  			Yes

MD TAX CLEARANCE:   			10-4495-0000

__________________________________________________________________________________

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED			DEFERRED		WITHDRAWN

###### WITH DISCUSSION		WITHOUT DISCUSSION

Robert P. Gay  410-545-0433				    		             BPW -- 07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

# MAINTENANCE CONTRACT

ITEM:	12-M

# STATE HIGHWAY ADMINISTRATION

CONTRACT ID: 		  		52861071412

Maintenance / Repair of Highway Street Lighting in Carroll & Frederick Counties

ADPICS NO. 52861071412

CONTRACT DESCRIPTION:		This Contract consists of the maintenance and repair of highway street lighting in Carroll & Frederick Counties.

AWARD:					Rommel Engineering & Construction, Inc.

Odenton, MD

AMOUNT:					$548,783.00 NTE

TERM OF CONTRACT:  	August 9, 2010 through June 30, 2012

PROCUREMENT METHOD:		Competitive Sealed Bidding

BIDS:

Rommel Engineering &	.	$548,783.00

Construction, Inc.

Odenton, MD

Lighting Maintenance, Inc.		$567,712.00

Rockville, MD

JCS, Inc.				$644,760.00

Frederick, MD

Midasco, LLC				$750,590.00

Elkridge, MD

MBE PARTICIPATION:    			2%

PERFORMANCE SECURITY:	Payment & Performance Bonds for 100% of the award amount exist for this contract

ITEM:   	12-M (Continued)							BPW – 07/28/10

REMARKS:	The Solicitation was advertised on eMaryland Marketplace and SHA's Internet Web Page.  One-hundred thirteen (113) contractors were notified for this project on eMaryland Marketplace; Thirteen (13) of which were MDOT Certified MBE’s.

This work involves the repair maintenance of lighting that was designed in accordance with AASHTO standards for roadway lighting.  The illumination standards are established by the Illumination Engineering Society.  For street lighting SHA uses full “luminaire cutoffs” there is only a 3% spillover at 80% axis.  Those full cutoffs are usually less glaring to drivers, yet theyt distribute full intensity light to the ground.  Highmast lighting is designed as straight “down lighting” and is used on major highways.

All bids are a result of Contractor submitted unit prices or labor rates extended by SHA estimated quantities.

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on contract as provided in Board Advisory 1995-1.

FUND SOURCE:				100% Special Funds Budgeted to SHA

APPROPRIATION CODE:			J02B0102

RESIDENT BUSINESS:  			Yes

MD TAX CLEARANCE:   			10-4562-0111

__________________________________________________________________________________

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED			DEFERRED		WITHDRAWN

###### WITH DISCUSSION		WITHOUT DISCUSSION

Robert P. Gay  410-545-0433				    		             BPW -- 07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

MAINTENANCE CONTRACT

ITEM:		13-M

# STATE HIGHWAY ADMINISTRATION

CONTRACT ID: 		  		5491071412

Highway Maintenance Contract Support for the Maintenance Shops located in Frederick County

ADPICS NO. 5491071412

CONTRACT DESCRIPTION:		This Contract consists of providing highway maintenance contract support for the maintenance shops located in Frederick County.

AWARD:					E.A.R.N. Contractors, Inc.

Gaithersburg, MD

AMOUNT:					$234,000.00 NTE

TERM OF CONTRACT:  	August 9, 2010 through December 31, 2012

PROCUREMENT METHOD:		Competitive Sealed Bidding

BIDS:

E.A.R.N. Contractors, Inc.		$234,000.00

Gaithersburg, MD

Abacus Corporation			$244,800.00

Baltimore, MD

Colossal Contractors, Inc.		$245,000.00

Burtonsville, MD

Matrix Business Solutions, LLC	$249,000.00

Waldorf, MD

Green Thumb Landscaping, Inc	$260,000.00

Columbia, MD

H. F. Huber & Son, Inc.		$314,800.00

Reisterstown, MD

Consolidated Services, Inc.		$335,000.00

Abingdon, MD

Ashburn Contracting Corp.		$580,000.00

Dulles, VA

ITEM:   	13-M (Continued)							BPW – 07/28/10

MBE PARTICIPATION:    	100%

PERFORMANCE SECURITY:	None

REMARKS:	The Solicitation was advertised on eMaryland Marketplace and SHA's Internet Web Page.  One-hundred forty two (142) contractors were notified for this project on eMaryland Marketplace; Twenty five (25) of which were MDOT Certified MBE’s.

All bids are a result of Contractor submitted unit prices or labor rates extended by SHA estimated quantities.

100% of the work will be performed by a Certified Small Business Enterprise and Certified Minority Business Enterprise Firm.

This contract includes a provision authorizing an extension for a reasonable, limited and defined time to spend funds remaining on contract as provided in Board Advisory 1995-1.

FUND SOURCE:				100% Special Funds Budgeted to SHA

APPROPRIATION CODE:			J02B0102

RESIDENT BUSINESS:  			Yes

MD TAX CLEARANCE:   			10-4073-0011

__________________________________________________________________________________

BOARD OF PUBLIC WORKS ACTION - THE ABOVE REFERENCED ITEM WAS:

APPROVED		DISAPPROVED			DEFERRED		WITHDRAWN

###### WITH DISCUSSION		WITHOUT DISCUSSION

##### John Thornton (410) 385-4850							BPW – 07/28/10

jthornton@marylandports.com

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

# SERVICE CONTRACT

ITEM:	14-S

MARYLAND PORT ADMINISTRATION

CONTRACT ID:				210112-S

Management and Environmental Consulting

ADPICS NO.  P100073

CONTRACT DESCRIPTION:	The contractor will provide management and environmental consulting services to the Maryland Port Administration.

AWARD:					EcoLogix Group, Inc.

Annapolis, MD

AMOUNT: 					$800,000.00 NTE

TERM:	Three years from notice to proceed

PROCUREMENT METHOD:		Competitive Sealed Proposals

(One Proposal Received & Small Business Reserve)

PROPOSALS:

Evaluated Price

EcoLogix Group, Inc.			$557,000.00

Annapolis

MBE PARTICIPATION:	33%

PERFORMANCE SECURITY:	None

REMARKS:      The Solicitation was advertised on eMaryland Marketplace, which sent notice of the solicitation directly to over 1,200 vendors. Two proposals were received but one was rejected for failure to make the required commitment to attempt in good faith to meet the MBE subcontracting goals of the procurement.

The contractor will provide management and environmental services, including: helping to develop and improve the Port’s environmental image and initiatives; supporting the MPA in working with various regulatory agencies, and assisting the MPA in evaluating air and water quality issues; enhancing and supporting the Dredged Material Management program; coordinating MPA initiatives with local communities, local government and other interested parties.

ITEM:           14-S (Continued)							BPW – 07/28/10

Offerors submitted hourly rates for various disciplines or categories of personnel to be provided. MPA

evaluated prices by extending the unit prices offered over an estimated 5,000 man-hours over the term of the contract, distributed among the listed disciplines, to arrive at an evaluated total price for

each offeror. The not-to-exceed value of $800,000 is the amount budgeted for the services to be provided over the three-year term.

The MBE goal established for this contract is 30%.  The contractor is exceeding this goal by 3%.

FUND SOURCE:					100% Special Funds Budgeted to MPA

APPROPRIATION CODE:				J03-D0002

RESIDENT BUSINESS:				Yes

MD TAX CLEARANCE:				10-4701-0111

________________________________________________________________________

BOARD OF PUBLIC WORKS ACTION– THE ABOVE-REFERENCED ITEM WAS:

APPROVED       	DISAPPROVED	       DEFERRED	 	WITHDRAWN

WITH DISCUSSION		WITHOUT DISCUSSION

##### John Thornton (410) 385-4850						    	  BPW – 07/28/10

jthornton@marylandports.com

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

RENEWAL OPTION:    				(Service)

ITEM:     	15-S-OPT

MARYLAND PORT ADMINISTRATION:

CONTRACT ID:					230016-S

Removal of Chrome-Contaminated Soil

ADPICS No. CO258082

ORIGINAL CONTRACT APPROVED:		Item 12-S, DOT Agenda 09/17/03

ORIGINAL PROCUREMENT METHOD:	Competitive Sealed Bidding

CONTRACTOR:	Elk Transportation Inc./Haines &

Kibblehouse, Inc., Joint Venture

Reading, PA

MODIFICATION: 	This is the final renewal option for a two-year period from August 25, 2010 through August 24, 2012.  This contract provides for labor, equipment, and transportation to dispose of chrome contaminated soil at Dundalk Marine Terminal (DMT).

AMOUNT:						$5,281,009.00 (2 years)

ORIGINAL CONTRACT AMOUNT:		$12,537,150.00 (5 years)

REVISED CONTRACT AMOUNT:		$22,983,465.00

PERCENTAGE INCREASE:			42% (Renewal Opt. No. 2)

83% (Overall)

TERM:						09/22/03 – 09/21/08 (Original)

09/22/08 – 09/21/10 (Renewal Opt. No. 1)

09/22/10 – 09/21/12 (Renewal Opt. No. 2)

ORIGINAL MBE PARTICIPATION:		29%

RENEWAL OPTION MBE PARTICIPATION:	29%

REMARKS:		The removal and disposal of chrome-contaminated soil during construction activities at DMT is required pursuant to COMAR 26.13.01, Disposal of Controlled Hazardous Substances and a Consent Decree executed by MPA, Honeywell International Inc., and the Maryland Department of the Environment, and is critical to the protection of public health and the environment.   This Consent Decree is also the subject of ongoing litigation. In light of this situation, as well as the highly regulated nature of the service provided, MPA has decided to renew the term of the current contract it has for these services.

ITEM: 	15-S-OPT (Continued)					        BPW – 07/28/10

Pursuant to a long-term settlement agreement between MPA and Honeywell that was approved by the Board of Public Works on April 5, 2006, Honeywell is required to pay for 77% of the costs for this contract, while MPA will pay the remaining 23%.

#### FUND SOURCE:					100% Special Funds Budgeted to MPA

APPROPRIATION CODE:				J03-D0002

TAX COMPLIANCE NO:				10-4547-0001

RESIDENT BUSINESS:				No

________________________________________________________________________

BOARD OF PUBLIC WORKS ACTION – THE ABOVE-REFERENCED ITEM WAS:

APPROVED                  DISAPPROVED                  DEFERRED          WITHDRAWN

WITH DISCUSSION                                    WITHOUT DISCUSSION

| ATTACHMENT I |
| --- |
|  | Amount | Term | BPW/DCAR Date | Reason |
| Original Contract | $12,537,150.00 | 9/22/03 – 9/21/08 | Item 12-S, DOT Agenda 9/17/03 |  |
| Renewal Option No. 1 | $5,165, 306.000 | 9/22/08- 9/21/10 | Item 17-S-OPT, DOT Agenda 8/6/08 | as provided for in original contract |
| Renewal Option No. 2 | $5,281,009.00 | 9/22/10 – 9/21/12 |  | as provided for in original contract |
| Revised Amount | $22,983,465.00 |  |  |  |

Robert Gay – 410-545-0433								BPW – 07/28/10

rgay@sha.state.md.us

DEPARTMENT OF TRANSPORTATION

ACTION AGENDA

# REAL PROPERTY CONVEYANCE

ITEM: 	16-RP					MMC# 10-2292

STATE HIGHWAY ADMINISTRATION: 	Road (Cul-de-sacs) Conveyance to Wicomico County, Maryland

Cul-de-sac at end of Parker Road @ south side of US 13 - .227 acres

Cul-de-sac at end of Forrest Plains Road @ north side of US 13 - .2559 acres

EXPLANATION: 	Legal Authority for Road Transfers is found in the Transportation Article, Section 8-304 and Road Conveyances in Section 10-305 of the State Procurement Articles of the Annotated Code of Maryland.

SPECIAL CONDITIONS:				None

GRANTOR:						State of Maryland, State Highway Administration

GRANTEE:			Wicomico County, Maryland

CONSIDERATION:			$1.00

APPRAISED VALUE:				NA

REMARKS:  SHA has agreed to transfer the above referenced cul-de-sacs (roads) to Wicomico County Maryland.  The County has agreed to accept the road as an integral part of its road system. Conveyance is being made to comply with conditions of an Agreement between the SHA and Wicomico County, Maryland.

SHA is concurrently requesting permission to dispose and execution of the Deed.

Deed has been forwarded to the Executive Secretary, Board of Public Works for execution.

______________________________________________________________________________

BOARD OF PUBLIC WORKS ACTION - THE ABOVE-REFERENCED ITEM WAS:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION		WITHOUT DISCUSSION