CONSTRUCTION CONTRACT MODIFICATION

ITEM		1-C-MOD

DEPARTMENT OF GENERAL SERVICES	Baltimore Public Buildings & Grounds

Baltimore City

CONTRACT NO. AND TITLE	Project No. BB-523-060-001;

Mechanical Upgrades - Baltimore State Office Complex

ADPICS NO. COD77875

ORIGINAL CONTRACT APPROVED	6/9/2010 DGS/BPW Item 5-M

CONTRACTOR					Arica Consulting and Contracting, LLC.

Jessup, MD

CONTRACT DESCRIPTION			This project provides for the removal and replacement of various components that serve the mechanical systems campus wide. Work includes but not limited to better air filtration in air handling units, leaking domestic hot water tanks, fatigued fan blades and dampers, and corroded supply ductwork.

MODIFICATION DESCRIPTION		This change order is for a credit to the contract to remove thirteen (13) electronic precipitators from the scope of work for <$167,872.95> and to furnish and install four (4) fixed pitch fan wheels on AHU’s #1 and #2. $69,528.38

TERM OF ORIGINAL CONTRACT		270 Calendar Days from NTP

TERM OF MODIFICATION			See Remarks below

AMOUNT OF ORIGINAL CONTRACT	$680,048.00

AMOUNT OF MODIFICATION 			<$98,344.57> Credit

PRIOR MODIFICATIONS/OPTIONS		$74,873.61

REVISED TOTAL CONTRACT AMOUNT	$656,577.04

PERCENT +/- (THIS MODIFICATION)	-14.46%

CONSTRUCTION CONTRACT MODIFICATION

ITEM		1-C-MOD (Cont.)

OVERALL PERCENT				-3.45%

ORIGINAL PROCUREMENT METHOD	Competitive Sealed Bids

ORIGINAL MBE PARTICIPATION	30%

REMARKS 						The contract time will be extended by ninety-five (95) non-compensable calendar days. The previous completion date of July 11, 2011 will be revised to October 14, 2011.

A credit is being issued to the contract because it was more cost effective to install filter frames and filters in front of the pre-heat coils on AHU’s #1 and #2 in lieu of specified electronic precipitators and a modification for work due to the specified fan conversion kits could not be used due to the size of the hub diameter.  Therefore, it is necessary to install the fixed pitch fan wheels in order to have the AHU’s operational and run more efficiently.

FUND SOURCE					MCCBL 2009/Item 007 (Provide Funds for

the State Capital Facilities Renewal

Program)

RESIDENT BUSINESS				Yes

MD TAX CLEARANCE				11-1641-1111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

A/E SERVICE CONTRACT MODIFICATION

ITEM		2-AE-MOD

DEPARTMENT OF NATURAL RESOURCES	Fort Frederick State Park

Washington County, MD

CONTRACT NO. & TITLE			Project No. P-012-040-010;

Reconstruct Officer(s Quarters

ADPICS NO. COD69197

ORIGINAL CONTRACT APPROVED		DGS/DPRB 09-07-04, Item E-013

CONTRACTOR					Bushey Feight Morin Architects Inc.

Hagerstown, MD

CONTRACT DISCRIPTION			Contract for an A/E to prepare construction documents for the complete reconstruction of the Officer’s Quarters at Fort Frederick State Park.

MODIFICATION DESCRIPTION		Approval for a modification to provide compensation to the A/E and historic consultant for additional expenses related to multiple meetings with Maryland Historical Trust (MHT) and revisions to documents to satisfy MHT concerns.

TERM OF ORIGINAL CONTRACT		9/7/2004-9/6/2006

TERM OF MODIFICATION			7/6/2011 – 9/6/2011

AMOUNT OF ORIGINAL CONTRACT		$139,804.00

AMOUNT OF MODIFICATION			$13,027.50

PRIOR MODIFICATIONS /OPTIONS		$50,604.00

REVISED TOTAL CONTRACT AMOUNT	$203,435.50

PERCENT +/- (THIS MODIFICATION		9.32%

OVERALL PERCENT +/-				45.51%

A/E SERVICE CONTRACT MODIFICATION

ITEM		2-AE-MOD (Cont.)

ORIGINAL PROCUREMENT METHOD	Maryland Architectural and Engineering

Services Act

ORIGINAL MBE PARTICIPATION		None

REMARKS						The Maryland Historic Trust requested that DGS and DNR arrange for a two day charette with third party historic consultants and the A/E team to work through MHT’s concerns with the construction approach to the historic building.  The A/E then revised documents in agreement with results of the meetings for resubmission to MHT.

The original project was approved within DGS delegated authority. Since this now exceeds that authority, we are requesting Board approval..

FUND SOURCE	POS 2007/Item 406

RESIDENT BUSINESS				Yes

MD TAX CLEARANCE				11-1355-0111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

A/E SERVICE CONTRACT MODIFICATION

ITEM		3-AE-MOD

DEPARTMENT OF NATURAL RESOURCES	Harriet Tubman Underground Railroad

State Park

Dorchester County, MD

ORIGINAL CONTRACT NO. & TITLE		Project No. P-075-080-010;

Harriet Tubman Underground Railroad State Park

ADPICS NO. COD76390

ORIGINAL CONTRACT APPROVED		1/28/2009 DGS/BPW Agenda; Item 4-AE

CONTRACTOR			 		GWWO, Inc.

Baltimore, MD

CONTRACT DISCRIPTION			This project provides for site development and new buildings to establish the Harriet Tubman Underground Railroad State Park. The scope of work includes the construction of a 15,000 GSF/10,178 NSF visitor's/interpretive center, access roads, parking, a memorial garden, two picnic pavilions, informational kiosk, walking paths, an on site waste water treatment system, and a domestic well.

MODIFICATION DESCRIPTION		Provide for the addition of a professional videographer to the design team to assist in the creation of an audio/video database of oral history interviews and story narrations to be integrated into the park’s interpretive exhibits.

TERM OF ORIGINAL CONTRACT		36 Months from notice to proceed

TERM OF MODIFICATION			12 month additional

AMOUNT OF ORIGINAL CONTRACT		$2,206,520.00

AMOUNT OF MODIFICATION			$104,895.06

PRIOR MODIFICATIONS/OPTIONS		$52,146.58

REVISED TOTAL CONTRACT AMOUNT	$2,363,561.64

PERCENT +/- (THIS MODIFICATION)		4.75%

A/E SERVICE CONTRACT MODIFICATION

ITEM		3-AE-MOD (Cont.)

OVERALL PERCENT				7.12%

ORIGINAL PROCUREMENT METHOD	Maryland Architectural and Engineering 								Services Act

ORIGINAL MBE PATICIPATION		30.1%

REMARKS						The Harriet Tubman project will include an extensive array of exhibits both within the interpretive center and throughout the park. The development of this database of video and audio recordings for the interpretive exhibits is an integral piece to the story of Harriet Tubman. Given the magnitude of recordings and their specific recording requirements, the contracting of actors, the expertise required in working with a videographer, the need for close coordination with the exhibit design, and for overall management of the interview project, the Departments of Natural Resources and General Services determined the architectural and exhibit design team is best suited to deliver a quality product in a timely manner. As presently conceived, there will be 105 interviews recorded at various sites on Maryland’s Eastern Shore and at the Tubman home in Auburn, NY, and approximately 18 story narrations will be studio recorded by professional actors.

FUND SOURCE					POS 2008/Item 437

RESIDENT BUSINESS				Yes

TAX COMPLIANCE NO.				11-1589-0111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

MAINTENANCE CONTRACT

ITEM		4-M

DEPARTMENT OF GENERAL SERVICES	Baltimore Public Buildings and Grounds 201, 300, 301 W. Preston St. and  2100 Guilford Ave.

CONTRACT NO. AND TITLE			Elevator Maintenance Services;

ADPICS NO. 001B2400005

CONTRACT DISCRIPTION			Approval is requested for a contract to provide full service elevator maintenance service for the Baltimore Public Buildings and Grounds at 201, 301 W. Preston St and 2100 Guilford Ave for the five-year term. This contract also provides full service elevator maintenance service for the Baltimore Public Buildings and Grounds at 300 W. Preston St for a period of two years beginning August 1, 2014 through July 31, 2016.

PROCUREMENT METHOD			Competitive Sealed Bidding

BIDS OR PROPOSALS				AMOUNT

Schindler Elevator Corporation-Baltimore, MD	$483,588.00

Capital Elevator Services, Inc.-Waldorf, MD		$541,894.00

Thyssenkrupp Elevator Corporation			$549,048.00

Linthicum, MD

AWARD						Schindler Elevator Corporation

Baltimore, MD

TERM						8/1/2011 - 7/31/2016

AMOUNT						$483,588.00 (5 Years)

MBE PARTICIPATION 				5%

PERFORMANCE BOND				N/A

REMARKS						A notice of availability of a Invitation for Bids (IFB) was posted on DGS’s Web Site, Bid Board and  eMaryland Marketplace.com. Fifty Four (54) vendors registered received notification of the solicitation.

MAINTENANCE CONTRACT

ITEM		4-M (Cont.)

The bids were opened on April 20, 2011.  Three (3) bids were received, one (1) from a certified small business.

FUND SOURCE 					DGS Operating Funds

H0012 33351 0812 $  83,391.00

H0013 33351 0812 $  90,972.00

H0014 33351 0812 $  90,972.00

H0015 33351 0812 $104,139.00

H0016 33351 0812 $105,336.00

H0017 33351 0812 $    8,778.00

RESIDENT BUSINESS:				Yes

TAX COMPLIANCE NO:				11-1145-1111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

MAINTENANCE CONTRACT

ITEM		5-M

DEPARTMENT OF GENERAL SERVICES

CONTRACT NO. AND TITLE			Project No. 001IT818467;

Statewide Refuse Removal Services

Region A – Western Maryland

001B2400034 Arnold Brothers

001B2400032 Western Maryland Waste

001B2400033 BFI Waste Services

CONTRACT DISCRIPTION			Approval is requested for a Contract to provide trash removal services to various State Agencies, Political Subdivisions and Non-Profit Organizations located in Western Maryland on a monthly basis. One award is made in each County in Western Maryland; (Garrett, Allegany and Washington.)

PROCUREMENT METHOD			Competitive Sealed Bidding

BIDS OR PROPOSALS				AMOUNT

Arnold Brothers Equipment Corporation		$1,661,338.00

Oakland, MD

Western Maryland Waste Systems LLC		$2,765,540.00

Ramsey, NJ

BFI Waste Services, LLC, Wilmington, DE		$5,363,812.00

AWARDS						County 1 – Garrett County

Arnold Brothers Equipment Corporation

Oakland, MD

County 2 – Allegany County

Western Maryland Waste Systems LLC.

Ramsey, NJ

County 3 – Washington County:

BFI Waste Services, LLC,

Wilmington, DE

TERM						8/1/2011-1/31/2013 (W/3 one-year renewal

options).

MAINTENANCE CONTRACT

ITEM		5-M (Cont.)

AMOUNT						$1,661,338.00 Est. (Arnold Brothers)

$2,765,540.00 Est. (Western Maryland

Waste Systems)

$5,363,812.00 Est. (BFI Waste Services)

$9,790,690.00 Est. Total (4 years 5 months)

MBE PARTICIPATION				0%

PERFORMANCE BOND				100% of full contract amount

HIRING AGREEMENT ELIGIBLE		Yes

REMARKS						The award price is based on historic estimated usage.  A notice of availability of a Invitation for Bids (IFB) was posted on DGS’s Web Site, Bid Board and eMaryland Marketplace.com. Email notification of the solicitation were mailed or emailed directly to 68 prospective bidders, 32 of which were MBEs and 27 were Small Business Reserve vendors. Additionally, 9 Refuse Removal firms within the Western Maryland region were contacted.

This procurement was originally solicited in January of 2011 however only one bid for each county (Garrett, Allegany and Washington) was received. Calls were made to refuse removal companies within the Western Maryland region and found that an additional three (3) firms were unaware of the solicitation and therefore did not submit bids for that procurement.

At that time, DGS determined it was in the State’s best interest to re-solicit the procurement to obtain the best possible pricing for the State with Region A. On May 19, 2011, bids were opened for this solicitation and despite its best efforts DGS only received three bids; one for each County.

The Contractors who had indicated that they were unaware of the previous solicitation were contacted and some of the reasons given for why they had not submitted a bid included; 1) it was not a good business decision at this time, 2) recently bid on a job that took most of our equipment budget and 3) the specifications would not allow for the disposal of refuse in the State of Pennsylvania.

FUND SOURCE					Using Agencies Operating Budgets

MAINTENANCE CONTRACT

ITEM		5-M (Cont.)

RESIDENT BUSINESS				Yes

TAX COMPLIANCE NO.				11-0473-1111 (Arnold Brothers Equipment)

11-0500-0001 (Western Maryland Waste)

11-0472-1010 (BFI Waste Services)

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

MAINTENANCE CONTRACT

ITEM		6-M

MARYLAND SCHOOL FOR THE DEAF	Main Building

Columbia Campus-Howard County

CONTRACT NO. AND TITLE			Project No. AH-892-110-001;

Chiller & Cooling Tower Replacement

ADPICS NO. 001B1400694

DESCRIPTION					Approval for a contract to provide for the removal and replacement of a 330 ton centrifugal water cooled chiller and remote outdoor cooling tower.

PROCUREMENT METHOD			Competitive Sealed Bidding

BIDS OR PROPOSALS				AMOUNT

Johnson Controls, Inc. Sparks, MD			$269,805.00

M & E Sales, Inc. Hanover, MD			$276,713.00

Fresh Air Concepts  Jessup, MD			$281,000.00

Hot & Cold Corporation  Clinton, MD		$293,954.00

Temp Air Co., Inc. Reisterstown, MD		$300,770.00

Calvert Mechanical Inc. Huntington, MD		$326,770.00

James P. Kruger & Associates, Inc. Baltimore, MD	$342,202.00

Chillmar Corporation  Baltimore, MD		$344,396.00

AWARD						Johnson Controls, Inc.

Sparks, MD

TERM						180 Calendar Days from NTP

AMOUNT						$269,805.00

MBE PARTICIPATION				15%

PERFORMANCE BOND				100% of Full Contract Amount

MAINTENANCE CONTRACT

ITEM		6-M (Cont.)

REMARKS						The existing chiller and tower are original equipment and is over 31 years-old. A new chiller will be energy efficient with new factory mounted controls and the ability to interface with existing building management system controls. New tower will be located at the existing cooling tower site. Also included are new piping, valves, electrical work, chilled water pumps, outdoor condenser water pump. New electrical work will consist of new disconnect switches and power wiring for all new equipment.

The governments estimate for this project is $300,000.00

FUND SOURCE					MCCBL 2010/Item 010 (Provide funds for

the State Capital Facilities Renewal

Program-Statewide)

RESIDENT BUSINESS				Yes

TAX COMPLIANCE				11-1123-1111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

MAINTENANCE CONTRACT

ITEM		7-M

DEPARTMENT OF PUBLIC SAFETY AND	Division of Parole & Probation

CORRECTIONAL SERVICES	Baltimore, MD

CONTRACT NO. AND TITLE		Project No. 001IT818361;

Unarmed Uniformed Guard Services

ADPICS NO. 001B1400659

CONTRACT DISCRIPTION			Approval is requested for a contract to provide unarmed uniformed guard services for the seven (7) sites in Baltimore, MD for the Division of Parole & Probation.

PROCUREMENT METHOD			Competitive Sealed Bidding

BIDS OR PROPOSALS				AMOUNT

Phoenix Technologies LLC, Lorton, VA		$   987,765.70

Twenty-Nine Sixteen Protective Guard Service,	$1,008,979.46

Lutherville, MD

BTI Security, Silver Spring, MD			$1,011,631.18

All Saints Protective Services, 			$1,014,282.90

District Heights, MD

S1G Security & Fire Systems, Randallstown, MD	$1,032,844.94

Stronghold Security, Randallstown, MD		$1,033,507.87

Command Security Corp., Laurel, MD		$1,069,969.02

Vets Securing America Inc. San Antonia, TX	$1,089,856.92

Abacus Corp., Baltimore, MD 			$1,099,800.87

Dunbar Guard Services, Baltimore, MD		$1,103,778.45

Alexander Security Consultants, Inc., 		$1,111,070.68

Brandywine, MD

Watkins Security Agency, Inc., Baltimore, MD	$1,146,205.97

MSW, Inc, Temple Hills, MD			$1,163,442.15

All County Security Agency, Inc.,			$1,225,757.57

Ellicott City, MD

G4S Secure Solutions, Inc., Linthicum, MD		$1,226,420.50

Absolute Investigative & Security Service, 		$1,258,241.14

Towson, MD

MAINTENANCE CONTRACT

ITEM		7-M (Cont.)

AWARD						Phoenix Technologies LLC

Lorton, VA

TERM						8/1/2011 – 7/31/2014

AMOUNT						$987,765.70 (3 Years)

MBE PARTICIPATION				5%

PERFORMANCE BOND				N/A

HIRING AGREEMENT ELIGIBLE		Yes

REMARKS						A notice of availability of a Invitation for Bids (IFB) was posted on DGS’s Web Site, Bid Board and eMaryland Marketplace.com. Approximately two hundred twenty-eight (228) vendors received notification of this solicitation.

A total of sixteen (16) bids were received. Of these bidders, seven (7) were SBR certified and four (4) bidders were SBR and MBE certified.

The Division of Parole and Probation (DPP) is responsible for the supervision of criminal offenders and for monitoring the Drunk Driver Monitoring Program (DDMP) offenders who are serving or completing sentences in the community. DPP requires an annual total of 22,098 hours of unarmed security guard service at seven (7) sites in Baltimore, MD. The seven sites are:

1.	The Seaton Field Office (Northwest)

4750 Mt. Hope Drive Baltimore, MD 21215

2.  	The Preston Street Field Office (Northeast)

428 E. Preston Street Baltimore, MD 21202

3. 	 The Severn Street Field Office (Southwest)

1700 Bayard Street, Suite A103 Baltimore, MD 21230

4. 	The Gay Street Field Office (Central)

301 N. Gay Street Baltimore, MD 21202

MAINTENANCE CONTRACT

ITEM		7-M (Cont.)

5.  	Madison Street Field Office (Southeast)

3027 East Madison Street Baltimore, MD 21205

6.  	Guilford Avenue

2100 Guilford Avenue Baltimore, MD 21218

7.  	Dundalk Field

3413 Dundalk Avenue, Baltimore, MD 21222

FUND SOURCE					Q00 32110 8230 (DPSCS Operating Funds)

RESIDENT BUSINESS				Yes

TAX COMPLIANCE NO.				11-1068-1110

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

MAINTENANCE CONTRACT

ITEM		8-M

DEPARTMENT OF GENERAL SERVICES	Carter M. Hickman District Court/Multi-Service

Center (HDCMSC)

Centreville, MD

CONTRACT NO. AND TITLE 		Project No. 001IT818314;

Unarmed Uniformed Guard Services

ADPICS NO. 001B1400661

CONTRACT DISCRIPTION			Approval requested for a contract to provide unarmed uniformed guard services for the Carter M. Hickman District Court/Multi-Service Center in Centerville, MD.

PROCUREMENT METHOD			Competitive Sealed Bidding

BIDS OR PROPOSALS				AMOUNT

Alexander Security Consultants, LLC., 		$297,600.80

Brandywine, MD

Twenty-Nine Sixteen Protective Guard Service,	$299,496.64

Lutherville, MD

Phoenix Technologies, Lorton, VA			$304,504.80

BTI Security, Silver Spring, MD			$305,512.64

All Saints Protective Services, District Heights, MD	$311,232.00

Premier I.S.A., Upper Marlboro, MD			$343,370.72

Graham Security Services, Glen Burnie, MD		$345,520.48

Securemedy, Inc., Waldorf, MD			$362,174.72

Bennett Detective and Protective Agency, 		$372,053.28

Allied Barton Security Services, Nottingham, MD	$377,252.64

Grand Mission Consult, LLC., Hyattsville, MD	$406,941.28

Amazing Security and Investigations, 		$412,382.40

College Park, MD

MSW Inc., Temple Hills, MD			$455,634.08

AWARD						Alexander Security Consultants, LLC

Brandywine, MD

(MDOT certified MBE #06-052

SBR# SB11-717)

MAINTENANCE CONTRACT

ITEM		8-M (Cont.)

TERM						8/1/2011-7/31/2014

AMOUNT						$297,600.80 (3 Years)

MBE PARTICIPATION				100% (5% sub goal)

HIRING AGREEMENT ELIGIBLE		Yes

REMARKS						A notice of availability of a Invitation for Bids (IFB) was posted on DGS’s Web Site, Bid Board and eMaryland Marketplace.com. This solicitation was advertised as a Small Business Reserve (SBR) procurement. Approximately 226 vendors received notification of this solicitation directly from eMarylandMarketplace.com.

Thirteen (13) bids were received, eight (8) of the bidders were SBR certified, and five (5) were SBR and MBE certified.

This contract will require the recommended awardee to furnish all labor, supplies and equipment necessary to provide the uniformed guard service to the above facility in strict conformance with the methods and conditions specified in the solicitation.

The recommended awardee, Alexander Security Consultants, LLC has s confirmed its bid.

FUND SOURCE					H00 33481 0823 (DGS Operating Funds)

RESIDENT BUSINESS				Yes

TAX COMPLIANCE NO. 				11-0449-1111

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

GENERAL MISCELLANEOUS

ITEM		9-GM

REFERENCE					In accordance with provisions of the State Finance and Procurement Article, Section 8-301, Annotated Code of Maryland, the Board of Public Works approval is requested for the use of General Obligation Bond funding for the contract(s) noted below in the total amount of $274,853.00 (5 items)

A.  Department of General Services			John R. Hargreaves District Court Multi-

Service Center	 (HDCMSC)

Denton, MD

DESCRIPTION 					Installation of automatic door openers to 2

exterior doors and 1 interior door at the John R. Hargreaves DC/MSC in Denton, MD.

REMARKS						Installation of automatic door openers, exterior and interior to address ADA accessibility requirements.

CONTRACT NO. AND TITLE			Project No. BC-781-100-001

PROCUREMENT METHOD			Small Procurement

AWARD						Salisbury Door and Hardware, Inc.

Salisbury, MD

AMOUNT						$9,700.00

MBE PARTICIPATION				0%

FUND SOURCE					MCCBL 2010/Item 008 (Provide funds to

design and construct handicapped accessibility modifications at State-owned facilities.)

B.  Maryland Department of Planning		Maryland Historical Trust

Jefferson Patterson Park & Museum

Saint Leonard, MD

DESCRIPTION					Work consists of repairing monitoring pipes and spill buckets, installing test boots, relocation of flex connection in sump, etc. as noted on the

GENERAL MISCELLANEOUS

ITEM		9-GM (Cont.)

Maryland Department of the Environment, Facility Inspection form dated 1/18/11. Contractor is to restore site to initial or better condition. Contractor is to provide all construction, permits, electrical, inspections, labor, materials, equipment, services, supplies, insurance, testing and instrumentation necessary to comply with MDE standards and incidental to the completion of all work as specified in the Project Manual.

REMARKS						This solicitation was advertised and bid on eMaryland Marketplace.com.

CONTRACT NO. AND TITLE			Project No. SW-000-110-901;

Tank Repairs

PROCUREMENT METHOD		Competitive Sealed Bidding

AWARD						Commercial Fuel Systems Inc.

Mount Airy, MD

AMOUNT						$14,585.00

TERM						120 Calendar Days

MBE PARTICIPATION				25%

FUND SOURCE					MCCBL 2009/Item 007 (Provide funds for

the State Capital Facilities Renewal

Program-Statewide)

C.  Maryland Department of State Police		Barrack “T” - Leonardtown

23200 Leonard Hall Drive

Leonardtown, MD 21208

DESCRIPTION					Contractor is to provide all construction, permits, electrical, inspections, labor, materials, equipment, services, supplies, insurance, testing and instrumentation necessary to comply with MDE standards and incidental to the completion of all work as specified in the Project Manual.

GENERAL MISCELLANEOUS

ITEM		9-GM (Cont.)

REMARKS						The estimate for this project was less than $18,000.00. This SBR solicitation was advertised and bid on eMaryland Marketplace.com.

CONTRACT NO. AND TITLE			Project No. SW-000-111-901;

Tank Repairs

PROCUREMENT METHOD		Competitive Sealed Bidding

(Small Business Reserve)

AWARD						Petroleum Services, Inc

Baltimore, MD

AMOUNT						$6,375.00

TERM						60 Calendar Days

MBE PARTICIPATION				0%

FUND SOURCE					MCCBL 2009/Item 007 (Provide funds for

the State Capital Facilities Renewal

Program-Statewide)

D.  Department of Natural Resources 		Jennings Randolph Lake

(Garrett County)

CONTRACT NO. AND TITLE			Project No. F-012-110-010;

Repair Parking Lot

DESCRIPTION					This contract will provide all materials, equipment, supplies, etc., to repair the parking lot at Jennings Randolph Lake, in Garrett County.

REMARKS						This solicitation was advertised and bid on eMaryland Marketplace.com and the DGS Bid Board.  The project estimate was $49,012.00. It was also included on the FY-10 critical maintenance program, and was in the priority schedule within the budgeted funding.

PROCUREMENT METHOD			Competitive Sealed Bids

GENERAL MISCELLANEOUS

ITEM		9-GM (Cont.)

AWARD						Byco Enterprises, Inc.

Grantsville MD

AMOUNT						$50,243.00

TERM						90 Calendar Days

MBE PARTICIPATION				5%

FUND SOURCES					$43,835.03 MCCBL 2010/Item 057

(DNR Waterway Improvement Funds)

$   6,407.97 KOO 2009 PCA 92103

E.  Department of Health and Mental Hygiene	Spring Grove Hospital Center

Catonsville, MD

DESCRIPTION					The work to be performed under this contract consists of providing the labor, equipment, and materials necessary for demolition and removal of approximately 13000 sq. ft. of existing roofing and repair metal deck, paint steel frame of roof structure, and install new roof on overhangs.

REMARKS						The Government estimate for the replacement of roofing was $200,000.00. DGS- 10-307-IQ expiration date is 8/11/2013. as part of IQC # DGS-10-307-IQC.

CONTRACT NO. AND TITLE			Project No. SG-350-110-001;

Replacement of roofing system on Preston

Complex overhang

PROCUREMENT METHOD			Competitive Sealed Bids

AWARD						CitiRoof Corp.,

Columbia, MD

AMOUNT						$193,950.00

GENERAL MISCELLANEOUS

ITEM		9-GM (Cont.)

FUND SOURCE 					MCCBL 2010/Item 010 (Provide funds for

the State capital facilities Renewal Program-

Statewide)

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

GENERAL MISCELLANEOUS

ITEM		10-GM

REFERENCE					In accordance with provisions of the State Finance and Procurement Article, Section 8-301, Annotated Code of Maryland, the Board of Public Works approval is requested for the use of General Obligation Bond funding for the contract(s) noted below. Any modifications listed below reflect the change in funding from POS funds to General Obligation Bond funds (MCCBL) also noted below. Total amount of funds used is $30,680.00 (2 items).

The two fund sources for any particular item will be designated as either:

MCCBL 2009/Item 18 (Provide funds to construct capital improvements such as planned maintenance and repair projects at public facilities on State-Owned property) or

MCCBL 2010/Item 016 (Provide funds to construct capital improvements such as planned

Maintenance and repair projects at public use facilities on State-Owned property)

Department of Natural Resources

A.  Sassafras Natural Resources Management Area

Kennedyville, MD (Kent County)

DESCRIPTION 					Contract to locate & excavate existing septic tank and line from building. Pump out tank, excavate for new tank or remove in its entirety and install one new Advantex AX-20RT, OSDS Nutrient Reduction Complete System.

REMARKS						Also included in the contract is installation of new PVC pipe from building to existing tank. Install new distribution box if required. Test system for proper operation. Restore site to pre-construction condition.

CONTRACT NO. & TITLE			Project No. P-000-112-910;

On-site Sewage Disposal System Upgrade

PROCUREMENT METHOD			Small Procurement

AWARD						Harper & Sons, Inc.

Easton, MD

AMOUNT						$18,780.00

FUND SOURCE					MCCBL 2010/Item 016

GENERAL MISCELLANEOUS

ITEM		10-GM (Cont.)

B.  Smallwood State Park

Marbury, MD (Charles County)

DESCRIPTION					Contract to install new septic tank with OSDS nutrient reduction system.

REMARKS						Work includes: excavate & install new pipe work from septic tank to distribution box and make all necessary connections from control panel and electrical components to breaker panel box. Remove, collapse or cap off existing unused pipe work. Test system. Restore site.

CONTRACT NO. & TITLE			Project No. P-000-114-910;

On-site Sewage Disposal System Upgrade

Historic Comfort Station

PROCUREMENT METHOD			Small Procurement

AWARD						Outback Porta Jon, Inc.

Huntingtown, MD

AMOUNT						$11,900.00

FUND SOURCE					MCCBL FY2010 Item 016

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

GENERAL/MISCELLANEOUS

ITEM		11-GM

DESCRIPTION					In accordance with provisions of the State Finance and Procurement Article, Section 12-202, Annotated Code of Maryland, Board of Public Works approval is requested for the following construction inspection expenditures related to the capital improvement project identified below:

REMARKS						This is an anticipated amount for additional construction inspection services, subject to necessary extensions, in the event the construction takes longer than expected to complete. Construction inspection services are required to ensure compliance with the requirements of the construction contract.

CONTRACT NO. AND TITLE			Project No. DS-430-100-001;

Inspections Services to Replace Forty-One

(41) Windows Western Maryland Hospital

Center Allegany County, Maryland

AMOUNT						$3,990.94

FUND SOURCE					MCCBL 2009/Item 007 (Capital Facilities

Renewal Funds)

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

GENERAL MISCELLANEOUS

ITEM		12-GM

DESCRIPTION					In accordance with provisions of the State Finance and Procurement Article, Section 12-202, Annotated Code of Maryland, approval is requested for the following construction inspection expenditures related to the respective capital improvement project identified below:

MCCBL 2010/Item 011 (Provide funds to design, construct, and equip Capital Development Projects on DNR property in accordance with 5-903(G) of The Natural Resources Article.)

MCCBL 2010/Item 016 (Provide funds to construct Capital Improvements such as planned maintenance and repair projects at public use facilities on State-owned property.)

Project Description				Amount		Fund Source

Project No.: P-061-030-010			$11,022.60		MCCBL 2010/Item 011

Renovate Museum Buildings

South Mountain State Park

Washington County, MD

Project No.: P-003-090-010			$ 7,791.84		MCCBL 2010/Item 016

Upgrade Septic System at Cabins

Herrington Manor State Park

Garrett County, MD

Project No.: P-008-070-010			$ 2,280.54		MCCBL 2010/Item 016

Resurface Lots/Access Roads at

Maintenance Shop and Day Use

Deep Creek Lake State Park

Garrett County, MD

Project No.: P-053-020-010			$23,185.47		MCCBL 2010/Item 011

Design Road and Storage Building

Dan’s Mountain WMA

Allegany County, MD

TOTAL					$44,280.45

GENERAL MISCELLANEOUS

ITEM		12-GM (Cont.)

REMARKS						These are anticipated amounts, subject to necessary extensions, in the event the construction takes longer than expected to complete.  Construction inspection services are required to ensure compliance with the requirements of the construction contract.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

GENERAL/MISCELLANEOUS

ITEM		13-GM

REFERENCE					Department of General Services

Project No: BA-659-075-003

Renovations to the Thomas Hunter Lowe

House of Delegates Office Building

DESCRIPTION					Reference is made to the Department of General Services Board of Public Works (BPW) Item January 26, 2011, Item 1-C (Revised), wherein the Board approved the award of a contract to Coakley and Williams in the amount of $9,929,000.00.

REMARKS						BPW approval is now requested to revise the fund source as follows:

FROM: 	$3,658,261.58 - MCCBL 2009/Item 005

$6,270,738.42 - FY 2012 Funds

TO:		$3,928,239.66 - MCCBL 2009/Item 005

$6,000,760.34 - MCCBL 2011/Item 002

MCCBL 2011 funds were not available at the time of the award.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

REAL PROPERTY

ITEM		14-RP

MARYLAND DEPARETMENT OF		Motor Vehicle Administration (MVA)

TRANSPORTATION				Gaithersburg VEIP Station

7405 Lindbergh Dr, Gaithersburg, MD

2.039 acres, (Montgomery County)

File # 00-4048

REFERENCE					Approval is requested to declare surplus the former Gaithersburg VEIP Station located at 7405 Lindbergh Dr, Gaithersburg, MD, which includes 2.039 acres with improvements.  Title and transfer documents are subject to legal review.

PROPERTY						2.039  +/- acres improved

OWNERSHIP					State of Maryland, to the use of the Motor

Vehicle Administration

REMARKS

1.	The Motor Vehicle Administration has determined that this property is excess to the State’s needs.

2.	The Clearinghouse conducted an intergovernmental review of the project under MD20090605-0741 and has recommended to declare the 2.039 acres of land and building  surplus to the State ,and sell the property to the Montgomery County Revenue Authority.

3.	The Montgomery County Revenue Authority plans to demolish the building and use the vacant land for an expanded runway protection zone at the nearby Montgomery County Airpark.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

REAL PROPERTY

ITEM		15-RP

DEPARTMENT OF GENERAL SERVICES

CONTRACT NO. AND TITLE			Title Company Services

DESCRIPTION					Approval is requested for a contracts to all offerors passing both Technical and Price requirements to perform acquisitions and additional related activities as required for residential, commercial, agricultural and unimproved properties in the following jurisdictions: Southern and Upper Eastern Shore Regions (representing Prince George’s, Charles, Calvert, St. Mary’s, Anne Arundel, Montgomery, Cecil, Kent, Talbot, Queen Anne and Caroline Counties).

The Comprehensive Settlement Fee represents the offeror’s fee for title and settlement services for a single transaction.  This covers all services normally associated with property transactions, such as settlement charges, document preparation, travel expenses, notary fees, return of deeds, reports after recording and photocopies. The cost of title insurance is by fixed rates approved by The Maryland State Insurance Commissioner

PROCUREMENT METHOD			Competitive Sealed Proposals

BIDS OR PROPOSALS/AWARDS

Technical/				Comprehensive

Offeror				Price Evaluation			Settlement Fee

Southern Region Only

Mudd, Mudd & Fitzgerald P.A.	Technical:	Pass

LaPlata, MD				Price:		Pass			$680.00

Upper Eastern Shore Region Only

Law Office of Samuel L. Heck	Technical	Pass

Chestertown, MD			Price		Pass			$700.00

Southern and Upper Eastern Shore Regions

Absolute Title Group			Technical:	Pass

Glen Burnie, MD			Price:		Pass			$625.00

District Title				Technical:	Pass

Bethesda, MD				Price:		Pass			$700.00

REAL PROPERTY

ITEM		15-RP (Cont.)

BIDS OR PROPOSALS/AWARDS (Cont)

Technical/				Comprehensive

Offeror				Price Evaluation			Settlement Fee

The Fisher Law Group		Technical:	Pass

Upper Marlboro, MD			Price:		Pass			$700.00

Southern and Upper Eastern Shore Regions

Granite Title Associates, Inc.		Technical:	Pass

Lutherville, MD			Price		Pass			$625.00

Hewitt & Waicker, LLC		Technical:	Pass

Towson, MD				Price:		Pass			$675.00

Lakeside Title Company		Technical:	Pass

Columbia, MD			Price:		Pass			$700.00

Law Office of Henry I. Louis		Technical:	Pass

Lutherville, MD			Price:		Pass			$700.00

Progressive Title Corporation		Technical	Pass

Arnold, MD				Price		Pass			$650.00

Property Title & Escrow, LLC	Technical	Pass

Baltimore, MD			Price		Pass			$700.00

Wright, Constable & Skeen		Technical	Pass

Baltimore, MD			Price:		Pass			$650.00

AMOUNT						$360,000.00 (12 X $30,000.00) NTE

TERM						7/7/2011-6/30/2014 (3 years)

MBE PARTICIPATON				8%

REAL PROPERTY

ITEM		15-RP (Cont.)

REMARKS						A notice of the Request For Proposals (RFP) was posted on DGS’s Web Site, eMarylandMarketplace.com, and advertised inThe Afro American, The Daily Record, Prince Georges Sentinel, Chesapeake Publishing & Printing, In addition, direct mailings were made to 100 companies and individuals certified to provide the required services. Nine of those were direct solicitations to MDOT certified MBEs.

Each offeror was evaluated on a pass/fail basis as to whether the proposal met the mandatory requirements of the RFP for all aspects of titling including the offeror’s depth of experience in transactional history, the range of knowledge and experience within the offeror’s team, plus abstractors’ experience and insurance information. Fees were evaluated as pass/fail based on prevailing market rates. Task orders for title services will be awarded on a rotating basis. The Contract contains strict time limits and per diem penalties for delays. The State reserves the right to terminate any contract in whole or part for convenience or default. Each of the twelve (12) contracts awarded will be for a value NTE $30,000.00 during the 3-year term. The aggregate value of the overall contract award is NTE $360,000.00. The actual cost will depend on the number and contract price of the properties acquired during the contract term.

RESIDENT BUSINESSES				Yes (11) and No (1)

TAX COMPLIANCE NOS.				11-1438-0111 Mudd, Mudd & Fitzgerald

11-1451-0110 Samuel L. Heck

11-1450-0101 Absolute Title Group, Inc.

11-1422-0010 District Title, Corporation*

11-1423-0110 The Fisher Law Group, PLLC

11-1424-0111 Granite Title Associates, Inc.

11-1436-0111 Hewitt & Waicker, LLC

11-1437-1011 Lakeside Title Company

11-1421-0000 Law Office of Henry I. Louis

11-1435-0111 Progressive Title Corporation

11-1452-0111 Property Title & Escrow LLC

11-1453-0111 Wright, Constable & Skeen

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

TENANT LEASE

ITEM		16-LT

DEPARTMENT OF HEALTH & MENTAL HYGIENE

Women, Infant & Children Division

(Anne Arundel County)

Landlord				Arundel Village Plaza, LLC.

222 Courthouse Court, Suite 300

Towson, MD 21204

Property Location			5503 Governor Ritchie Highway, Suite A

Brooklyn Park, MD 21225

Space Type	Office			Lease Type	New	  	Square Feet	5,400

Duration	5 Years		Effective	10/1/2011

Annual Rent	$88,520.40 (Avg.)	Square Foot Rate		$16.39 (Avg.)

Effective Sq. Ft. Rate	$19.64 (Avg.)

Utilities Responsibility		Lessee

Custodial Responsibility		Lessee

Previous Board Action(s)		N/A

Fund Source				M00 F0302 06 03 02 0270 100 % Federal

Special Conditions

- The lease provides 60 use-in common parking spaces free of charge.

- The lease contains escalations for real estate taxes and custodial services.

- The lease provides for one (1) renewal term for a five (5) year term.

Remarks

- This agency will use this space for the standardized new employee training as mandated by the federal government. In addition, the space will be used by the WIC Mid Atlantic Regional Office for staff development training.

- This lease will consolidate two (2) existing training centers, one from Greenbelt and the other within Anne Arundel County.

TENANT LEASE

ITEM		16-LT (Cont.)

- The net usable square foot rental rate will be $16.48 for years one (1) through two (2) and $17.25 for years three (3) through five (5). The first 2 months of the first lease year shall be abated resulting in a 5 year average rate of $16.39. The 2 months rent abatement achieves a savings of $14,832.00

- This lease contains a termination for convenience clause.

- In accordance with the State Finance and Procurement Article, Annotated Code of Maryland the above space request was advertised in the Daily Record, eMaryland Marketplace.com and the DGS website. The Department of General Services, in conjunction with the using Agency, recommends the approval of this item.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

TENANT LEASE

ITEM		17-LT

DEPARTMENT OF HUMAN RESOURCES

St. Mary’s County Department of Social Services

Lexington Park, MD (St. Mary’s County)

Landlord				The Millison Residuary Trust

21909 Three Notch Rd

Lexington Park, MD 20653

Property Location			21775 Great Mills Rd & 21783 N. Coral Dr

Lexington Park, MD 20653

Space Type	Office			Lease Type	New			Square Feet

Duration	10 Years		Effective	8/1/2011		 Great Mills Rd   14,000

Annual Rent	$283,860.00		Square Foot Rate  	$17.10 (Avg.)	 N. Coral Dr          2,600

(Avg.)			Previous Square Foot Rate	$15.91	 Total		    16,600

Effective Square Foot Rate  $18.75

Previous Eff. Square Foot Rate  $15.91

Utilities Responsibility		Tenant

Custodial Responsibility		Landlord

Previous Board Action(s)		8/30/2000 – 18-L

Fund Sources				General  53%		Federal 47%		Total 100%

N00G0002  7B06  1351  G0010         $  57,468.48  		$  50,962.62		$108,431.10

N00G0003  7C06  1351  G3010	$  53,734.53		$  47,651.37		$101,385.90

N00G0004  7D06  1351  G4100	$  13,077.91		$  11,597.39		$  24,675.30

N00G0005  7E06  1351  G5000	$    3,761.15		$    3,335.36		$    7,096.51

N00G0006  7F06  1351  G6010	$  22,403.74		$  19,867.46		$  42,271.20

Total					$150,445.80		$133,414.20		$283,860.01

History				Reference is made to BPW Item 18-L of 8/30/ 2000, wherein the Board approved an intergovernmental sub-lease for 14,600 nusf of office space located at 21775 Great Mills Rd & 21783 N. Coral Dr, Lexington Park, MD 20653 for DHR. The Sub-Landlord was the St. Mary’s County Community Development Corporation (SMCCDC); a St. Mary’s County Government entity that had a symbiotic relationship with the St. Mary’s County Department of Social Services (SMCDSS) providing employment services to clients served at this location. The SMCCDC leased 16,600 nusf of office space from

TENANT LEASE

ITEM		17-LT (Cont.)

The Millison Residuary Trust; they then sub-leased 14,600 nusf of the space to the State of Maryland to the use of DHR. SMCCDC determined not to continue its services at this location and vacated the space terminating its lease with the Landlord effective May 1, 2011. DHR desires to lease the entire 16,600 nusf of office space vacated by SMCCDC to continue its current Social Service operations and to house the Child Advocacy Center.

Special Conditions

# The lease contains escalation/de-escalation for real estate taxes and custodial service.

# The lease contains one (1) option renewal for five (5) years.

# The lease incorporates 70 use-in-common parking spaces at no cost.

# The net usable square foot (nusf) rental rate commences at $15.27 for years 1 to 3 and increases to $16.86 for years 4 to 6, increases to $18.34 for years 7 & 8 and concludes with a rental rate of $18.95 in years 9 & 10.

Remarks

1.	This space has been used since May 1, 2001 as a Social Services office offering Family Investment Administration (FIA) programs to clients in St. Mary’s County.  FIA administers food stamps, Medicaid, cash and emergency assistance programs. The expanded space will house the Child Advocacy Center Office (CAC). This unit is comprised of medical personnel, local police and attorneys that conduct investigations for the prosecution of offenders that sexually abuse our youth.

2.	The lease contains a termination for convenience clause.

3.	Through negotiations the Department of General Services secured a rental cost avoidance of $48,140 over the term of the lease by reducing the Landlord’s existing renewal net usable square foot (nusf) rental rate by $0.29 per nusf from $17.39 to an average of $17.10 per nusf.

4.	This space was acquired by sole source in accordance with the DGS Space Management Manual, Paragraph 6-605 E., as authorized by COMAR 21.02.05.05.  The Department of General Services, in conjunction with the using Agency, recommends the approval of this item.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

TENANT LEASE

ITEM		18-LT

DEPARTMENT OF THE JUDICIARY		District Court

Baltimore City

Landlord				Mayor and City Council of Baltimore

Baltimore City Parking Authority

d/b/a the Parking Authority of Baltimore City

200 W. Lombard St, Suite B

Baltimore, MD 21201

Property Location			510 E. Lexington St

Baltimore, MD 21201

Space Type	Garage Parking	Lease Type 	New		Number of Spaces	31

Duration	5 Years		Effective 	7/10/2010

Annual Rent	$38,688.00		Rate/Space/Month 	$104.00

Utilities Responsibility		Landlord

Custodial Responsibility		Landlord

Previous Board Actions		6/18/03 – 2L; 8/24/94 – 27L.

Fund Sources				100% General 10 00004 01 AOBJ 1301

Remarks

1.	These spaces are used by District Court employees located at 501 E. Fayette Street, Baltimore City.

2.	Through negotiations the Department of General Services Office of Real Estate secured  	a rental cost savings of $20,460.00 for the term by reducing the rental rate by 	$11.00/space/month.

3.	The number of spaces complies with the 1:3 ratio established for this area.

4.	The lease contains a termination for convenience clause.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

TENANT LEASE

ITEM		19-LT

COLLEGE SAVINGS PLANS OF MARYLAND	Baltimore City

Landlord				Greenwald & Company, Inc.

T/A Arrow Parking

250 West Pratt St, Suite 850

Baltimore, MD 21201

Property Location			200 East Lombard St

Baltimore, MD  21202

Space Type	Garage Parking	Lease Type 	New			Number of Spaces

Duration	2 Years		Effective	7/10/2011			4

Annual Rent	$5,760.00		Rate/Space/Month	$120.00

Utilities Responsibility		Landlord

Custodial Responsibility		Landlord

Previous Board Actions		None

Fund Source				General 100%  PCA 10041 AOBJ 0705

Remarks

1.	The parking spaces are to be used by CSPM employees.

2.	The number of spaces comply with the 3:1 ratio established for this area.

3.	The lease contains a termination for convenience clause.

4.	CSPM is relocating the parking from a higher rental rate of $182.00/space/month to $120/space/month at this garage and reducing the 5 parking spaces to 4 parking spaces.  The one parking space being eliminated previously cost $221.00/month.  A total savings of $11,256.00 over the term of the lease will result from these actions.

5.	This space was acquired by sole source in accordance with the DGS Space Management

Manual, Paragraph 6-605 E., as authorized by COMAR 21.02.05.05.  The Department of General Services, in conjunction with the using Agency, recommends the approval of this item.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

TENANT LEASE

ITEM		20-LT-OPT

DEPARTMENT OF BUSINESS & ECONOMIC DEVELOPMENT

Cumberland, MD

(Allegany County)

Landlord				Larcorp, LLC.

138 Baltimore St

Cumberland, MD 21502

Property Location			138 Baltimore St

Cumberland, MD 21502

Space Type	Office 			Lease Type	Renewal  		Square Feet   	1,245

Duration	5 Years 		Effective	8/1/2011

Annual Rent	$14,940.00		Square Foot Rate		$12.00

Previous Sq. Ft. Rate	$15.75

Effective Sq. Ft. Rate	$14.61

Prev. Eff. Sq. Ft. Rate	$15.75

Utilities Responsibility		Tenant

Custodial Responsibility		Landlord

Previous Board Action(s)	8/31/05 -16-L

Fund Source		T00A001 T00E001 T00F001 T00G001 100% General Funds

Special Conditions

- This lease contains escalations/de-escalations for real estate taxes and custodial services.

- This lease has one (1) renewal option for 5 years subject to Board of Public Works approval.

Remarks

- The space is used as a client contact office for the Department of Business and Economic Development (DBED) Allegany County Regional Field Office.  The staff of this office is primarily responsible for assisting businesses with retention and expansion of business opportunities within the State.

TENANT LEASE

ITEM		20-LT-OPT (Cont.)

- The reduction in base rent from the previous lease reduces the annual rent by $4,275.00 per year, or $21,375.00 over the 5 year term of the lease.

- Due to re-measurement, demised premises were found to be 25 NUSF larger than previously documented in the previous lease (1,220 NUSF).  The new lease stipulates that the utilities will be direct to the State.

- This lease contains a termination for convenience clause.

- This space was acquired by sole source in accordance with the DGS Space Management Manual, Paragraph 6-605 E., as authorized by COMAR 21.02.05.05.  The Department of General Services, 	in conjunction with the using Agency, recommends the approval of this item.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

TENANT LEASE

ITEM		21-LT-OPT

MARYLAND STATE DEPARTMENT OF EDUCATION

Division of Rehabilitation Services

Cumberland, MD

(Allegany County)

Landlord				Larcorp, LLC

138 Baltimore St

Cumberland, MD  21502

Property Location			138 Baltimore St

Cumberland, MD 21502

Space Type	Office 			Lease Type	Renewal  		Square Feet 	2,400

Duration	5 Years 		Effective	9/1/2011

Annual Rent	$28,800.00		Square Foot Rate	   $12.00

Previous Sq. Ft. Rate   $15.75

Effective Sq. Ft. Rate   $14.61

Prev. Eff. Sq. Ft. Rate  $15.75

Utilities Responsibility		Tenant

Custodial Responsibility		Landlord

Previous Board Action(s)	9/21/05 -Item 17-L

Fund Source				R00A01.21 PCA U1507  100% Federal Funds

Special Conditions

- This lease contains escalations/de-escalations for real estate taxes and custodial services.

- This lease has 1 renewal option for 5 years subject to Board of Public Works approval.

Remarks

  - The space is to be used as a client contact office to provide services to individuals with disabilities.  Services include interviewing, testing, counseling and coordination of activities to facilitate gainful employment for the client.

2.	The reduction in base rent from the previous lease reduces the annual rent by $9,000.00 per year, or $45,000.00 over the 5 year term of the lease.

TENANT LEASE

ITEM		21-LT-OPT (Cont.)

- The new lease stipulates that the utilities will be billed directly to the State.

- This lease contains a termination for convenience clause.

- This space was acquired by sole source in accordance with the DGS Space Management Manual, Paragraph 6-605 E., as authorized by COMAR 21.02.05.05.  The Department of General Services, in conjunction with the using Agency, recommends the approval of this item.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

TENANT LEASE

ITEM		22-LT-MOD

DEPARTMENT OF JUVENILE SERVICES	Juvenile Assessment Center (JAC)

Rockville, MD

(Montgomery County)

Sub Landlord				Montgomery County, Maryland

101 Orchard Ridge Drive, 2nd Floor

Gaithersburg, MD 20878

Property Location			7300 Calhoun Place

Rockville, MD 20855

Space Type	Office			Lease Type	Revision	Square Feet  10,618

Duration	2 Years		Effective	3/1/2011

Annual Rent	$345,191.16 (1st Yr.)	Square Foot Rate  $32.51 (1st Yr.)

$355,490.64 (2nd Yr.)	Square Foot Rate  $33.48 (2nd Yr.)

Prev. Sq. Ft. Rate  $31.58

Utilities Responsibility		Tenant

Custodial Responsibility		Tenant

Previous Board Actions		2/23/11  12-LT-OPT; 8/29/01  26-L.

Fund Source				100% General 301F  1301

Reference				Reference is made to the Board of Public Works Action Agenda Item 12-LT-OPT of February 23, 2011, wherein the Board of Public Works approved a lease for 10,618 net usable square feet of office space located at 7300 Calhoun Place, Rockville, Montgomery County, MD 20855 for the Department of Juvenile Services. An administrative review of the file revealed that the original action agenda item did not delineate the increase in rent for the second year of the lease.  The Board is now requested to approve the rent for the second year of the lease as recorded above.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION					WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		23-CGL

RECOMMENDATION  That the Board of Public Works certify matching funds, enter into  grant agreements, and authorize that funds be encumbered for the following grants:

Board of Trustees of Adkins Arboretum, LTD (Caroline County)

Adkins Arboretum Native Garden Gateway

“For the construction, restoration, capital equipping, and site improvements of the

Adkins Arboretum Native Garden Gateway, located in Ridgley.”

$25,000.00

Maryland Consolidated Capital Bond Loan of 2009 (LSI - Chapter 485, Acts of 2009)

DGS Item G109

$100,000.00

Maryland Consolidated Capital Bond Loan of 2009 (LHI - Chapter 485, Acts of 2009)

DGS Item G058, SL-063-090-038

MATCHING FUND The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2011. The Board of Trustees of Adkins Arboretum, LTD. has submitted evidence in the form of canceled checks and invoices that it has $126,858.22 in eligible expenditures to meet the matching fund requirement for this project.  Documents for certification of match were received by the Department of General Services prior to May 31, 2011.

BACKGROUND  		Total Project				$1,575,000.00

09-G109 (This Action)		$     25,000.00

09-G058 (This Action)		$   100,000.00

Local Cost				$1,450,000.00

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

CAPITAL GRANTS AND LOANS

ITEM		23-CGL (Cont.)

(3)	 The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		24-CGL

RECOMMENDATION That the Board of Public Works certify matching funds, enter into a grant agreement, and authorize that funds be encumbered for the following grant:

Town of Easton (Talbot County)

Frederick Douglass Memorial

“For the design and construction of a monument to the life and legacy of Frederick

Douglass, to be located in Easton.”

$100,000.00

Maryland Consolidated Capital Bond Loan of 2005 (Chapter 445, Acts of 2005; amended Chapter 66, Acts of 2007 and Chapter707, Acts of 2009)

DGS Item G063, (SL-089-050-038)

MATCHING FUND				The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2011.  The Town of Easton has submitted evidence in the form of canceled checks and invoices that is has $129,664.80 in eligible expenditures to meet the matching fund requirement for this project.  Documents for certification of match were received by the Department of General Services prior to May 31, 2011.

Board of Public Works approval is also requested to reimburse the Town of Easton $29,664.80 for eligible expenditures.

BACKGROUND  		Total Project			$200,000.00

05-G063 (This Action) 	$100,000.00

Local Cost			$100,000.00

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

CAPITAL GRANTS AND LOANS

ITEM		24-CGL (Cont.)

(3)	The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		25-CGL

RECOMMENDATION  That the Board of Public Works certify matching funds, enter into a grant agreements, and authorize that funds be encumbered for the following grants:

Board of Directors of Addiction Recovery, Inc. (Anne Arundel County)

Hope House

“For the repair, renovation, and capital equipping of Hope House, an alcohol and drug

addiction residential treatment facility, located in Crownsville."

$100,000.00

Maryland Consolidated Capital Bond Loan of 2007 (LSI - Chapter 488, Acts of 2007 and as amended by Chapter 707, Acts of 2009)

DGS Item G094 (SL-057-070-038)

MATCHING FUND 				The MCCBL requires the grant recipient to provide a matching fund of $50,000 and the Board of Public Works to certify a matching fund no later than June 1, 2011. The Board of Directors of Addiction Recovery, Inc. has submitted documentation that it has $180,472.39 in a financial institution to meet the matching fund requirement for this project.  Documents for certification of match were received by the Department of General Services prior to May 31, 2011.

BACKGROUND		Total Project			$300,000.00

07-G094 (This Action)	$100,000.00 - Match $50,000

07-G023 (Prior Action)	$100,000.00 - Match $50,000

Local Cost			$100,000.00

(Prior Action:  05/06/09 Agenda, Item 19-CGL)

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

CAPITAL GRANTS AND LOANS

ITEM		25-CGL (Cont.)

(3)	 The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		26-CGL

RECOMMENDATION That the Board of Public Works certify matching funds, enter into a grant agreement, and authorize that funds be encumbered for the following grant:

Board of Directors of Leadership Through Athletics, Inc. (Baltimore County)

Leadership Through Athletics Facility

“For the planning, design, construction, reconstruction, and capital equipping of the Leadership Through Athletics Facility, located in Landsdowne.”

$35,000.00

Maryland Consolidated Capital Bond Loan of 2009 (LHI - Chapter 485, Acts of 2009)

DGS Item G054, (SL-005-040-038)

MATCHING FUND   			The MCCBL requires the grant recipient to provide a matching fund and the Board of Public Works to certify a matching fund no later than June 1, 2011. The Board of Directors of Leadership Through Athletics, Inc. has submitted evidence in the form of canceled checks and invoices that is has $70,574.00 in eligible expenditures to meet the matching fund requirement for this project.  Documents for certification of match were received by the Department of General Services prior to May 31, 2011.

Board of Public Works approval is also requested to reimburse the Board of Directors of Leadership Through Athletics, Inc. $35,000.00 for eligible expenditures.

BACKGROUND  		Total Project			$370,000.00

09-G054 (This Action)	$  35,000.00

05-G080 (Prior Action) 	$  25,000.00

04-G061 (Prior Action)	$125,000.00

Local Cost			$185,000.00

(Prior Actions:  5/21/08 Agenda, Item 24-CGL; 8/22/07 Agenda,

Item 24-CGL;	 10/20/04 Agenda, Item 13-CGL

REMARKS

(1)	This action is in accordance with the enabling legislation and complies with the tax-exempt bond provisions of the Internal Revenue Code.

CAPITAL GRANTS AND LOANS

ITEM		26-CGL (Cont.)

(2)	The grant recipient shall consult with the Maryland Historical Trust pursuant to Sections 5A-325 to 328, State Finance and Procurement Article, Annotated Code of Maryland, and convey a perpetual preservation easement pursuant to the terms of the enabling legislation.

(3)	The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION

CAPITAL GRANTS AND LOANS

ITEM		27-CGL

MARYLAND HIGHER EDUCATION COMMISSION

RECOMMENDATION:

That the Board of Public Works authorize that funds be encumbered for the following grant:

Community College of Baltimore County

Owings Mills Center – Construction and Furniture/Equipment

“Design and construction of an Education Center for Northwest Baltimore County which will be co-located with a branch of the County Public Library as part of the public-private Owings Mills Town Center project.”

$6,634,000.00

Maryland Consolidated Capital Bond Loan of 2002, Item 123, $   149,948.61.

Maryland Consolidated Capital Bond Loan of 2003, Item 033, $   295,679.14.

Maryland Consolidated Capital Bond Loan of 2011, Item 014, $6,188,372.25.

CC-04-MC04/11-358

MATCHING FUND 				Community College of Baltimore County – $6,634,000.00 Cost sharing is 50% State share, 50% local share and is in accordance with

Section 11-105(j) of the Education Article.

BACKGROUND:  			Total Amount	State Share		Local Share

Total Project				$ 13,968,000.00	$6,984,000.00		$6,984,000.00

This Action				$ 13,268,000.00	$6,634,000.00		$6,634,000.00

Previous Action 28-CGL, 09/20/06	$      700,000.00	$   350,000.00		$   350,000.00

REMARKS:

- This action is in accordance with Procedures and Guidelines adopted by MHEC 06/02/92

and approved by BPW 06/17/92.

- The Maryland Higher Education Commission, the Department of Budget and Management and the Department of General Services recommends approval. All contracts will be awarded by the Community College of Baltimore County and signed by local authorities.

CAPITAL GRANTS AND LOANS

ITEM		27-CGL (Cont.)

- The Comptroller may not disburse State funds until after the Comptroller verifies that the grant recipient has expended the matching fund and the required amount for reimbursement.

Board of Public Works Action - The above referenced Item was:

APPROVED		DISAPPROVED		DEFERRED		WITHDRAWN

WITH DISCUSSION				        WITHOUT DISCUSSION